# caArray-caIntegrator – Status Meeting Minutes

**September 27, 2011**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Andrew Sy | Y | Mervi Heiskanen | Y |
| Cuong Nguyen | Y | Michael Benham | Y |
| Don Swan | Y | Quy Phung | Y |
| Henry Schaefer | Y | Rashmi Srinivasa | Y |
| Jacob Mensah | Y | Robert Shirley | Y |
| Jeff Aaronson | Y | Rod Winkler |  |
| Jill Hadfield | Y | Shine Jacob | Y |
| JJ Pan | Y | Sriram Kalyanasundaram |  |
| JP Marple | Y | Xiaopeng Bian | Y |
| Juli Klemm | Y | Yeon Choi | Y |
| Maki Duncan |  | Zhong Li | Y |

## Discussion:

### caArray:

* caArray 2.4.1 status:
  + STAGE regression testing in progress.
  + App scan requested on Sept. 21.
  + Release artifacts uploaded.
  + Placeholder PROD deployment ticket submitted.
* caArray 2.5.0 status:
  + Migration to BDA-Lite requires 4 steps – migration to Nexus, artifact configuration at build time, new PTE, and upgrade to AHP 3.0. We have added these items to the project plan and started on the Nexus migration.
* Other:
  + UPT customization ticket opened
  + We will add a README-caArray\_and\_UPT.
  + TRANSCEND planning meeting last Friday with Eve Shalley.
* Project plan is here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_Project_Plan.mpp>

### caIntegrator:

* Release plan, Section 508 compliance.
* BDA-Lite implementation.
* Updated project plan is here: [https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project\_management/caintegrator\_project\_plan.mpp](https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project_management/caintegrator_project_plan.mpp" \t "_blank)

### Systems and DBA:

* No updates this week.

### Documentation:

* No updates this week.

### Support and Knowledge Center:

* No updates this week.

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
| 5. | Set up a meeting to discuss caGrid 1.2 upgrade | Shine Jacob | 8/4/2011 | Not Started |
| 10. | Tony Kervalage needs list of TRANSCEND requirements and LOE. | Eve Shalley | 8/16/2011 | In Progress (Eve will send out notes) |
| 11. | Shine and Rashmi to provide latest product roadmaps to Zhong for the MAT-KC. | Shine Jacob and Rashmi Srinivasa | 8/23/2011 | Complete |
| 13. | caArray and caIntegrator demos for JJ | Rashmi Srinivasa and Shine Jacob | 9/6/2011 | In Progress (Demo time set up) |
| 14. | Talk to the UPT team re: dissuading caArray users from creating groups within UPT. | JJ Pan | 9/6/2011 | Complete |
| 15. | Follow up with Doug Hosier on BDA-Lite and AntHill Pro 3.0 requirement. | JJ Pan | September 20, 2011 | In Progress |
| 16. | Follow up with CIT Security policy change re: resolution of Medium vulnerabilities of app scan. | JJ Pan | September 20, 2011 | Not Started |