# caArray-caIntegrator – Status Meeting Minutes

**October 5, 2011**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Andrew Sy |  | Mervi Heiskanen |  |
| Cuong Nguyen | Y | Michael Benham |  |
| Don Swan | Y | Quy Phung | Y |
| Henry Schaefer | Y | Rashmi Srinivasa | Y |
| Jacob Mensah | Y | Robert Shirley |  |
| Jeff Aaronson | Y | Rod Winkler |  |
| Jill Hadfield | Y | Shine Jacob | Y |
| JJ Pan | Y | Sriram Kalyanasundaram |  |
| JP Marple | Y | Xiaopeng Bian | Y |
| Juli Klemm |  | Yeon Choi |  |
| Maki Duncan |  | Zhong Li |  |
| Eve Shalley | Y | Tony Kerlavage |  |

## Discussion:

### caArray:

* caArray 2.4.1 status:
  + Released to PRODUCTION.
  + Added a README\_caArray\_and\_UPT.
* caArray 2.5.0 status:
  + **Nexus** migration for caArray scripts – request submitted to Systems team.
  + **Nexus** migration for BDA code – not started yet. Affects all projects, not just caArray. BDA code base needs to be updated and a new BDA release made.
  + **BDA-Lite** progress: Artifact configuration at build time implemented. New PTE work will be started next, and upgrade to **AHP 3.0** will be after that.
  + Merging of 2.4.1 fixes to 2.5.0 trunk is in progress.
* Project plan is here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_Project_Plan.mpp>

### caIntegrator:

* Appscan waiver was not granted. Worked on fixing the 3 issues from June. New Appscan was conducted on Friday/Monday. Additional 2 issues to be resolved. Need more help in understanding these issues.
* TRANSCEND Requirements –Team will start estimation/break-down based on current requirements and no need to wait for an Enterprise wide discussion/use cases.
* Updated project plan is here: [https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project\_management/caintegrator\_project\_plan.mpp](https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project_management/caintegrator_project_plan.mpp" \t "_blank)

### Systems and DBA:

* No updates this week.

### Documentation:

* No updates this week.

### Support and Knowledge Center:

* Don indicated that the response from users are low.
* Xiaopeng gave the update that the QTP virtual machine is available with the screensaver disabled. Will start loading data from 10/6/2011.

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
| 5. | Set up a meeting to discuss caGrid 1.2 upgrade | Shine Jacob | 8/4/2011 | Not Started |
| 10. | Tony Kervalage needs list of TRANSCEND requirements and LOE. | Eve Shalley | 8/16/2011 | In Progress (Eve will send out notes) |
| 11. | Shine and Rashmi to provide latest product roadmaps to Zhong for the MAT-KC. | Shine Jacob and Rashmi Srinivasa | 8/23/2011 | Complete |
| 13. | caArray and caIntegrator demos for JJ | Rashmi Srinivasa and Shine Jacob | 9/6/2011 | In Progress |
| 14. | Talk to the UPT team re: dissuading caArray users from creating groups within UPT. 2-3 weeks to complete the work per Sichen | JJ Pan | 9/6/2011 | In Progress |
| 15. | Follow up with Doug Hosier on BDA-Lite and AntHill Pro 3.0 requirement. | JJ Pan | September 20, 2011 | Complete |
| 16. | Follow up on CIT Security policy change re: resolution of Medium vulnerabilities of app scan. | JJ Pan | September 20, 2011 | Complete |