# caArray-caIntegrator – Status Meeting Minutes

**November 1, 2011**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Andrew Sy |  | Mervi Heiskanen |  |
| Andy Evans |  | Michael Benham |  |
| Cuong Nguyen |  | Quy Phung |  |
| Don Swan |  | Rashmi Srinivasa |  |
| Eve Shalley |  | Robert Shirley |  |
| Henry Schaefer |  | Rod Winkler |  |
| Jacob Mensah |  | Shine Jacob |  |
| Jeff Aaronson |  | Sriram Kalyanasundaram |  |
| Jill Hadfield |  | Tony Kerlavage |  |
| JJ Pan |  | Will Fitzhugh |  |
| JP Marple |  | Xiaopeng Bian |  |
| Juli Klemm |  | Yeon Choi |  |
| Larry Brem |  | Zhong Li |  |
| Maki Duncan |  |  |  |

## Discussion:

### caArray:

* caArray 2.5.0 status:
  + **Nexus** migration for BDA code – In the final stages.
  + **BDA-Lite** progress:
    - **AHP 3.0** track setup – Making changes requested by Systems team.
  + Merging of 2.4.1 fixes to 2.5.0 trunk – Fixing broken tests.
  + Curation tier upgrade to 2.4.1 – Requested database copy from PROD.
* Project plan is here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_Project_Plan.mpp>

### caIntegrator:

* Appscan issues (1.3.1) – Waiting for final scan before moving to QA.
* Ivy-to-Nexus migration – In progress. (Adding jars to Nexus; Artifact configuration at build time.)
* Wireframes for TRANSCEND’s permissions requirement – Internal team review in progress. Will demo in next Tuesday’s status meeting.
* Upgrade of the R version – update from Cuong. (Affects Rembrandt and other legacy caIntegrator applications.)
* Updated project plan is here: [https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project\_management/caintegrator\_project\_plan.mpp](https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project_management/caintegrator_project_plan.mpp" \t "_blank)

### Systems and DBA:

* No updates this week.

### Documentation:

* No updates this week.

### Support and Knowledge Center:

* No updates this week.

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
| 5. | Set up a meeting to discuss caGrid 1.2 upgrade | Shine Jacob | 8/4/2011 | Not Started |
| 13. | caArray and caIntegrator demos for JJ | Rashmi Srinivasa and Shine Jacob | 9/6/2011 | In Progress |
| 14. | Talk to the UPT team re: dissuading caArray users from creating groups within UPT. | JJ Pan and Larry Brem | 9/6/2011 | In Progress (2-3 weeks to complete the work as per Sichen) |
| 17. | Upgrade Training tier to caArray 2.4.1. | Don Swan | 10/18/2011 | Complete |
| 18. | Upgrade Curation tier to caArray 2.4.1. | Quy Phung | 10/18/2011 | In Progress |
| 19. | Create wireframes to depict how permissions will work across caIntegrator and caArray. | Andy Evans and Will Fitzhugh | 10/18/2011 | In Progress |