# caArray-caIntegrator – Status Meeting Minutes

**January 17, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Andy Evans |  | Mervi Heiskanen |  |
| Cuong Nguyen |  | Michael Benham | x |
| Deb Hope | x | Quy Phung | x |
| Don Swan |  | Rashmi Srinivasa |  |
| Eve Shalley |  | Robert Shirley |  |
| Henry Schaefer | x | Shine Jacob | x |
| Jacob Mensah |  | Tony Kerlavage |  |
| Jill Hadfield | x | Will Fitzhugh | x |
| JJ Pan | x | Xiaopeng Bian | x |
| JP Marple | x | Yeon Choi |  |
| Juli Klemm | x | Zhong Li | x |
| Larry Brem |  |  |  |
| Maki Duncan | x |  |  |

## Discussion:

### caArray:

* caArray development team additional resource
  + Winston Cheng
  + Paul Shrabstein
* caArray 2.5.0 status:
  + Iteration M21 is In Progress
    - “Splitting Imports” implementation is In Progress. Trying to complete the implementation tasks this iteration.
    - Technology Research for Improved Upload started this iteration
    - Other tasks listed below are also included in this iteration as tasks
    - Few bug fixes and addressing technical debt
* Other
  + BDALite: Addressed few more issues with AHP3 configuration last week. Successfully deployed to DEV, working on deployment to QA-Standalone. However, the build stopped working again due to a repository being retired just this week.
  + Problem with data copy from Production server to Stage server
    - Verified no issues found on Prod.
  + Experiment data inconsistency between Production and Curation tier
    - Maureen observed the same experiment (EXP-574 coincidentally)
  + Dependency on TRANSCEND requirements
* Project plan is here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_Project_Plan.mpp>

### caIntegrator:

* Version 1.4 - Tech Stack Upgrade – In Progress.
  + Dev tier completed. Testing/Debug ongoing.
  + QA tier will be tested next.
  + Additional task on setting up UPT.
    - Need support on setting up UPT on JBOSS 5.0Other activities
* Other Activities
  + Xenoline update: Waiting for COTR/NCI response.
  + Options for a patch release (without AHP 3.0 upgrade) discussion – feedback from BioPortal team
  + 508 scan results – 96% pass
  + JBOSS version dependency (caArray and caIntegrator)
* Updated project plan is here: [https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project\_management/caintegrator\_project\_plan.mpp](https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project_management/caintegrator_project_plan.mpp" \t "_blank)

### TRANSCEND:

* Need to find out more about the format (sample files) for the data to be uploaded in caArray(Agilent 44K and others).
* Permission Model – waiting for the final decision from Santosh/Architect Team
* Study Archive – (on hold due to AHP3.0 work)
* Eve will create an overall TRANSCEND project plan with milestones from each project and dependencies between projects. Monthly all-hands TRANSCEND technical meetings will start in January.

### Systems and DBA:

Discovered another problem with build to Dev/QA tier using AHP3.

### Documentation:

### Support and Knowledge Center:

Support: Building 2.4.x from source code

* Environment set up issue on the laptop
* Dependency to old svn repository that was just retired recently.

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
| 5. | Set up a meeting to discuss caGrid 1.2 upgrade | Shine Jacob | 8/4/2011 | Not Started |
| 14. | Talk to the UPT team re: dissuading caArray users from creating groups within UPT. | JJ Pan and Larry Brem | 9/6/2011 | In Progress (From Sudha, will start taking action – more information from Sudha Tuesday, 1/17/2012) |