# caArray-caIntegrator – Status Meeting

**February 14, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Andy Evans |  | Mervi Heiskanen |  |
| Cuong Nguyen |  | Michael Benham |  |
| Deb Hope |  | Quy Phung |  |
| Don Swan |  | Rashmi Srinivasa |  |
| Eve Shalley |  | Robert Shirley |  |
| Henry Schaefer |  | Shine Jacob |  |
| Jacob Mensah |  | Tony Kerlavage |  |
| Jill Hadfield |  | Will Fitzhugh |  |
| JJ Pan |  | Xiaopeng Bian |  |
| JP Marple |  | Yeon Choi |  |
| Juli Klemm |  | Zhong Li |  |
| Larry Brem |  | Greg Gurley |  |
| Maki Duncan |  | Paul Shrabstein |  |

## Discussion:

### caArray:

* caArray 2.5.0 status:
  + Iteration M22 Complete; Iteration M23 In Progress.
    - Splitting Imports – Complete. UAT scheduled for Wed and Fri.
    - Improved Uploads – IE prototype complete. ARB review on Wed.
  + BDALite: AHP3 track setup on the Dev and QA-VM tiers is complete.
    - Additional improvements - ARRAY-2272 and 2104 complete and being tested by the Systems team.
  + Other:
    - Problems building from 2.4.x source: Systems team has provided a copy of the old Gforge ivy repositories. Dev team is patching 2.4.1 source code to build against the copy (ARRAY-2295) in this iteration.
    - Internal bug triage in progress this week.
* Project plan: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_Project_Plan.mpp>
  + Integration testing dates coordinated with caIntegrator.

### caIntegrator:

* Tech Stack Upgrade – Final step - On Hold.
  + UPT upgrade and caDSR - QA expected End of February
* Other activities
  + Other maintenance and bug fixes.
    - caArray/caIntegrator compatibility – verified
    - MATKC Support – heap-size error - workarounds suggested.
  + TRANSCEND
    - Copy Study – Completed
    - Archive Study – Ongoing
    - Permission model - Ongoing
* Project plan [https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project\_management/caintegrator\_project\_plan.mpp](https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project_management/caintegrator_project_plan.mpp" \t "_blank)

### TRANSCEND:

* Discussed tier set-up for testing at last Thursday’s meeting.
* caArray - CAS / Single Sign-on prototype and Permissions model will be first.
* caIntegrator - Study Archive, permission model – Ongoing
* Proposed agenda for Wednesday’s meeting with Sarah Davis:
  + Demo of Copy Study in caIntegrator
  + Review of Archive Study user story for caIntegrator

### Systems and DBA:

* The Systems team has increased the disk space on the caArray QA-VM tier.

### Documentation:

* No updates this week.

### Support and Knowledge Center:

* Question re: Illumina CSV support from Elena (Wistar): response sent.

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |