# caArray-caIntegrator – Status Meeting

**February 28, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Andy Evans |  | Mervi Heiskanen |  |
| Cuong Nguyen |  | Michael Benham |  |
| Deb Hope |  | Paul Shrabstein |  |
| Don Swan |  | Quy Phung |  |
| Eve Shalley |  | Rashmi Srinivasa |  |
| Greg Gurley |  | Robert Shirley |  |
| Henry Schaefer |  | Shine Jacob |  |
| Jacob Mensah |  | Tony Kerlavage |  |
| Jill Hadfield |  | Will Fitzhugh |  |
| JJ Pan |  | Xiaopeng Bian |  |
| JP Marple |  | Yeon Choi |  |
| Juli Klemm |  | Zhong Li |  |
| Larry Brem |  |  |  |
| Maki Duncan |  |  |  |

## Discussion:

### caArray:

* caArray 2.5.0 status:
  + Iteration M24 In Progress:
    - Splitting Imports – Xiaopeng’s issue was traced to disk space; New bug discovered while splitting multiple-sample data files (Copy number, GPR, Illumina TXT/CSV), and will be fixed in M24/M25.
    - Improved Uploads – Resume portion could not be completed in the last iteration and is being worked on in this iteration.
    - TRANSCEND – Starting on CAS prototype for Single Sign-on.
  + BDALite configuration requested for STAGE tier.
  + Other:
    - Patched 2.4.1 source code (ARRAY-2295). Doc update remaining.
    - Full bug triage at the end of this meeting.
    - Production database issue discovered and fixed yesterday.
* Project plan: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_Project_Plan.mpp>

### caIntegrator:

* Tech Stack Upgrade – Final step - On Hold.
  + UPT upgrade and caDSR - QA expected End of February
* Other activities
  + Other maintenance and bug fixes.
    - MAT-KC Support
  + TRANSCEND
    - Copy Study – Completed/Demo to user completed. Few cleanups on error messages.
    - Archive Study (Enable/Disable)– Completed. Waiting for QA
    - caArray Refresh - Started
    - Permission model – Ongoing
* Project plan [https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project\_management/caintegrator\_project\_plan.mpp](https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project_management/caintegrator_project_plan.mpp" \t "_blank)

### TRANSCEND:

* caArray – Starting on CAS / Single Sign-on prototype.
* caIntegrator - Study Archive, permission model, caArray refresh – Ongoing

### Systems and DBA:

* Production database issue discovered and fixed yesterday.
* Ticket submitted for BDALite configuration on the caArray STAGE tier.

### Documentation:

* No updates this week.

### Support and Knowledge Center:

* No updates this week.

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
| 32 | Send triaged bug list to Juli, JJ, Deb and Larry and schedule a second Bug Triage meeting. | Rashmi Srinivasa | 2/21/2012 | Complete |
| 33 | Submit ticket for BDALite configuration on the new STAGE tier | Rashmi Srinivasa | 2/21/2012 | Complete |