# caArray-caIntegrator – Status Meeting

**March 6, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Andy Evans |  | Mervi Heiskanen |  |
| Cuong Nguyen |  | Michael Benham |  |
| Deb Hope |  | Paul Shrabstein |  |
| Don Swan |  | Quy Phung |  |
| Eve Shalley |  | Rashmi Srinivasa |  |
| Greg Gurley |  | Robert Shirley |  |
| Henry Schaefer |  | Shine Jacob |  |
| Jacob Mensah |  | Tony Kerlavage |  |
| Jill Hadfield |  | Will Fitzhugh |  |
| JJ Pan |  | Xiaopeng Bian |  |
| JP Marple |  | Yeon Choi |  |
| Juli Klemm |  | Zhong Li |  |
| Larry Brem |  |  |  |
| Maki Duncan |  |  |  |

## Discussion:

### caArray:

* caArray 2.5.0 status:
  + Iteration M24 In Progress:
    - Splitting Imports UAT ongoing.
    - Improved Uploads – Resume portion targeted for completion tomorrow.
    - TRANSCEND – Finished CAS prototype for Single Sign-on. Design of Audit Trail / Automatic Refresh targeted for completion tomorrow.
  + BDALite configuration requested for STAGE tier. ETA = this week
  + Other:
    - Patched 2.4.1 source code and updated documentation (ARRAY-2295).
* Project plan: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_Project_Plan.mpp>

### caIntegrator:

* Tech Stack Upgrade – Final step - On Hold.
  + UPT upgrade and caDSR - QA expected End of February
* Other activities
  + Other maintenance and bug fixes.
    - MAT-KC Support
  + TRANSCEND
    - Copy Study – Completed
    - Archive Study (Enable/Disable)– QA Completed. Will be demoed next TRANSCEND meeting.
    - caArray Refresh – Started.
    - Permission model – Ongoing. Need to verify the user story
* Project plan [https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project\_management/caintegrator\_project\_plan.mpp](https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project_management/caintegrator_project_plan.mpp" \t "_blank)

### TRANSCEND:

* caArray – Finished CAS prototype for Single Sign-on. Design of Audit Trail / Automatic Refresh targeted for completion tomorrow.
* caIntegrator - Study Archive completed, permission model, caArray refresh – Ongoing

### Systems and DBA:

* BDALite configuration requested for STAGE tier. ETA = this week

### Documentation:

* No updates this week.

### Support and Knowledge Center:

* No updates this week.

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
| 34 | Discuss need for disaster recovery / backup server solution | Juli Klemm and JJ Pan | 2/28/2012 | Not Started |
| 35 | Forward information re: dependency on EVS | Mervi Heiskanen | 2/28/2012 | Complete |