# caArray-caIntegrator – Status Meeting

**March 13, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Andy Evans |  | Mervi Heiskanen |  |
| Cuong Nguyen |  | Michael Benham |  |
| Deb Hope |  | Paul Shrabstein |  |
| Don Swan |  | Quy Phung |  |
| Eve Shalley |  | Rashmi Srinivasa |  |
| Greg Gurley |  | Robert Shirley |  |
| Henry Schaefer |  | Shine Jacob |  |
| Jacob Mensah |  | Tony Kerlavage |  |
| Jill Hadfield |  | Will Fitzhugh |  |
| JJ Pan |  | Xiaopeng Bian |  |
| JP Marple |  | Yeon Choi |  |
| Juli Klemm |  | Zhong Li |  |
| Larry Brem |  |  |  |
| Maki Duncan |  |  |  |

## Discussion:

### caArray:

* caArray 2.5.0 status:
  + Large Data Uploads and Imports:
    - Splitting Imports: Tested performance, seems 2\*slower.
    - Improved Uploads – Resume portion held up, team member sick.
  + TRANSCEND:
    - Finished CAS prototype for Single Sign-on.
    - Finished Design of Automatic Refresh.
    - Started implementing Permissions by Treatment Arm.
  + Tech Stack:
    - BDALite configuration completed for STAGE tier. API being tested against STAGE.
    - Breaking up estimates for a 2-step caGrid upgrade (1.4, then 1.5).
* Project plan: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_Project_Plan.mpp>

### caIntegrator:

* Tech Stack Upgrade – Final step - On Hold.
  + UPT upgrade and caDSR - Beta release expected in few days.
  + caGrid 1.5 upgrade. Working on a dependency spreadsheet.
* Other activities
  + Other maintenance and bug fixes.
    - MAT-KC Support
    - External site URL warning (for IGV)
  + TRANSCEND
    - Automatic caArray Refresh – Ongoing.
    - Role based Permissions – Ongoing. Waiting for user feedback on user-stories
    - High-level tasks and Risks on TRANSCEND JIRA
* Project plan [https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project\_management/caintegrator\_project\_plan.mpp](https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project_management/caintegrator_project_plan.mpp" \t "_blank)

### TRANSCEND:

* caArray:
  + Finished CAS prototype for Single Sign-on.
  + Finished Design of Automatic Refresh.
  + Started implementing Permissions by Treatment Arm.
* caIntegrator - Role based Permissions, caArray refresh – Ongoing
* Finished mapping the individual project Jira items to the TRANSCEND Jira items.

### Systems and DBA:

* Configuration change made successfully to the caArray Production database.

### Documentation:

* No updates this week.

### Support and Knowledge Center:

* No updates this week.

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
| 36 | Warn caArray community re: planned down time of <1 hour on Thursday at 8am. | Juli Klemm and Zhong Li | 3/6/2012 | Complete |
| 37 | Get modify access to Jira for Jill. | Rashmi Srinivasa | 3/6/2012 | Complete |