# caArray-caIntegrator – Status Meeting

**March 27, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Andy Evans |  | Mervi Heiskanen | Y |
| Cuong Nguyen | Y | Michael Benham |  |
| Deb Hope | Y | Paul Shrabstein | Y |
| Don Swan |  | Quy Phung | Y |
| Eve Shalley |  | Rashmi Srinivasa | Y |
| Greg Gurley | Y | Robert Shirley |  |
| Henry Schaefer | Y | Shine Jacob | Y |
| Jacob Mensah |  | Tony Kerlavage |  |
| Jill Hadfield | Y | Will Fitzhugh |  |
| JJ Pan | Y | Xiaopeng Bian | Y |
| JP Marple | Y | Yeon Choi | Y |
| Juli Klemm | Y | Zhong Li | Y |
| Larry Brem |  |  |  |

## Discussion:

### caArray:

* caArray 2.5.0 status:
  + Large Data Uploads and Imports:
    - Improved Uploads – Keeping files in Upload window for Resume does not look technically feasible due to security constraints. User will have to re-select files if upload is interrupted. We had a follow-up discussion with Juli and JJ, and decided that this was okay. Chunking will be implemented to ensure that if the upload of a large file or zip got interrupted, the upload would resume at the point where it left off.
  + TRANSCEND:
    - Permissions by Treatment Arm is in QA.
  + Tech Stack:
    - The caGrid upgrade task will be discussed later.
* Project plan: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_Project_Plan.mpp>

### caIntegrator:

* Tech Stack Upgrade – Final step.
  + UPT upgrade and caDSR . Planned for next iteration for testing.
  + caGrid 1.5 upgrade. Dependency slides will be reviewed later.
* Other activities
  + Other maintenance and bug fixes.
  + TRANSCEND
    - Automatic caArray Refresh – on hold due to resource shortage. Will be resumed with new developer starting next week.
    - Role based Permissions – Ongoing.
    - Risk update on TRANSCEND JIRA
* Project plan [https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project\_management/caintegrator\_project\_plan.mpp](https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project_management/caintegrator_project_plan.mpp" \t "_blank)

### TRANSCEND:

* caArray: Permissions by Treatment Arm is in QA. Auto-refresh is next.
* caIntegrator - Role based Permissions – Ongoing

### Systems and DBA:

* No updates this week.

### Documentation:

* No updates this week.

### Support and Knowledge Center:

* The team investigating next gen sequencing support will test with the latest caArray 2.5.0\_RC2 tag.
* Mouse exon array design import failed on 2.5.0 local installation. Zhong will send to the caArray team.
* caIntegrator testing in progress. Zhong’s team will work with the caIntegrator team.

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
|  |  |  |  |  |
|  |  |  |  |  |