# caArray-caIntegrator – Status Meeting

**April 10, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Andy Evans |  | Mervi Heiskanen |  |
| Cuong Nguyen |  | Michael Benham |  |
| Deb Hope |  | Paul Shrabstein |  |
| Don Swan |  | Quy Phung |  |
| Eve Shalley |  | Rashmi Srinivasa |  |
| Greg Gurley |  | Robert Shirley |  |
| Henry Schaefer |  | Shine Jacob |  |
| Jacob Mensah |  | Tony Kerlavage |  |
| Jill Hadfield |  | Will Fitzhugh |  |
| JJ Pan |  | Xiaopeng Bian |  |
| JP Marple |  | Yeon Choi |  |
| Juli Klemm |  | Zhong Li |  |
| Larry Brem |  |  |  |

## Discussion:

### caArray:

* caArray status:
  + Permissions bug discovered on production (2.4.1) – Under investigation.
  + Large Data Uploads and Imports:
    - Improved Uploads – Development complete.
  + TRANSCEND:
    - Permissions by Treatment Arm – QA complete. Demo today.
    - Auto Refresh - In development. Design review today.
    - Single Sign-on – In development.
  + Tech Stack:
    - caGrid upgrade – investigating customizations.
* Project plan: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_Project_Plan.mpp>

### caIntegrator:

* Tech Stack Upgrade – Final step.
  + UPT upgrade and caDSR - Ongoing
  + caGrid 1.5 upgrade. Planned for next iteration – planned for April 12th.
* Other activities
  + Other maintenance and bug fixes.
  + TRANSCEND
    - Automatic caArray Refresh – Ongoing
    - Role based Permissions – Ongoing.
    - RC tag for TRANSCEND User Acceptance testing – to be discussed
    - Appscan for TRANSCEND Planning – issues with dev/user ID
* Project plan [https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project\_management/caintegrator\_project\_plan.mpp](https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project_management/caintegrator_project_plan.mpp" \t "_blank)

### TRANSCEND:

* caArray: Permissions by Treatment Arm is complete and will be delivered to UCSF. Auto-refresh and Single Sign-on are in development.
* caIntegrator - Role based Permissions, Automatic caArray Refresh – Ongoing

### Systems and DBA:

### Documentation:

### Support and Knowledge Center:

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
| 38 | Answer MAGE-TAB export question sent to App Support | Rashmi Srinivasa | 3/27/2012 | Complete |
|  |  |  |  |  |