# caArray-caIntegrator – Status Meeting

**May 8, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Cuong Nguyen | Y | Mervi Heiskanen | Y |
| Deb Hope | Y | Michael Benham |  |
| Don Swan | Y | Paul Shrabstein |  |
| Eve Shalley |  | Quy Phung | Y |
| Greg Gurley | Y | Rashmi Srinivasa | Y |
| Hemant Undale |  | Robert Shirley |  |
| Henry Schaefer | Y | Shine Jacob | Y |
| Jacob Mensah | Y | Tony Kerlavage |  |
| Jill Hadfield | Y | Will Fitzhugh |  |
| JJ Pan | Y | Xiaopeng Bian | Y |
| JP Marple | Y | Yeon Choi |  |
| Juli Klemm | Y | Zhong Li |  |
| Larry Brem |  |  |  |

## Discussion:

### caArray:

* caArray status:
  + TRANSCEND:
    - Automatic Refresh – Demo to UCSF tomorrow or next week.
    - Single Sign-on – caInt installer changes implemented. Other issues In Progress.
    - Audit Trail – System Administrator view in QA. Other views In Progress.

|  |  |  |  |
| --- | --- | --- | --- |
| **Key** | **Summary** | **Status** | **UAT Release Date** |
| [TRANSCEND-67](https://tracker.nci.nih.gov/browse/TRANSCEND-67) | Permissions - Platform and Timepoint | Resolved | April |
| [TRANSCEND-106](https://tracker.nci.nih.gov/browse/TRANSCEND-106) | Enhanced Permissions - Treatment Arm | Resolved | April |
| [TRANSCEND-80](https://tracker.nci.nih.gov/browse/TRANSCEND-80) | Single Sign-on Prototype | Resolved | N/A |
| [TRANSCEND-84](https://tracker.nci.nih.gov/browse/TRANSCEND-84) | Automatic Refresh API support | Resolved | May |
| [TRANSCEND-81](https://tracker.nci.nih.gov/browse/TRANSCEND-81) | Single Sign-on in caArray | In Progress | June |
| [TRANSCEND-40](https://tracker.nci.nih.gov/browse/TRANSCEND-40) | Audit Trail | In Progress | June |

* + Tech Stack:
    - caGrid upgrade – caArray 2.5 now builds with caGrid v1.5 jars, but build and deployment still assumes Jboss 4.0.5. The team is implementing a simplified proposal to ensure the caArray service registers with the index service. We will schedule a follow-up meeting with Todd, JJ, Larry and Deb.
    - UPT 4.2.3 upgrade – In Progress.
  + API partner integration testing: Complete except for Rembrandt and GenePattern who will test in June.
* Project plan: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_Project_Plan.mpp>

### caIntegrator:

* Tech Stack Upgrade
  + UPT upgrade to v4.2.3 - Testing.
  + caGrid 1.4 upgrade – No problems based on current testing. AIM Service down.
* Other activities
  + Other maintenance and bug fixes.
  + TRANSCEND
    - Automatic Refresh – Demo to UCSF tomorrow.
    - Role-based Permissions – CAINT-1108 and CAINT-1110 expected to be implemented before the end of this week.
    - Single Sign-on – caInt installer changes implemented. Other issues In Progress.

|  |  |  |  |
| --- | --- | --- | --- |
| **Key** | **Summary** | **Status** | **UAT Release Date** |
| N/A | Study Versioning and Archiving | Resolved | April |
| [TRANSCEND-85](https://tracker.nci.nih.gov/browse/TRANSCEND-85) and [TRANSCEND-87](https://tracker.nci.nih.gov/browse/TRANSCEND-87) | Automatic Refresh | QA-ed (1 bug found) | May |
| [TRANSCEND-45](https://tracker.nci.nih.gov/browse/TRANSCEND-45), [TRANSCEND-47](https://tracker.nci.nih.gov/browse/TRANSCEND-47) and [TRANSCEND-48](https://tracker.nci.nih.gov/browse/TRANSCEND-48) | Role Based Permissions | In Progress | June |
| [TRANSCEND-79](https://tracker.nci.nih.gov/browse/TRANSCEND-79) | Single Sign-On in caIntegrator | In Progress | June |

* Project plan [https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project\_management/caintegrator\_project\_plan.mpp](https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project_management/caintegrator_project_plan.mpp" \t "_blank)

### TRANSCEND Delivery:

* STAGE tiers of both apps ready for UCSF to do UAT. Documentation sent to Eve.
* Both teams working on packaged delivery option (getting installer and documentation ready for UCSF) – targeted for May.
* Our teams have reviewed Kunal’s document to ensure that the hardware and software requirements being given to UCSF are correct.

### Systems and DBA:

* No updates this week.

### Documentation:

* Jill has edited the caArray Installation Guide and is working on the caArray and caIntegrator User’s Guide.

### Support and Knowledge Center:

* Don is still working with the NCI-Frederick group (Surendra Sankari) installing caIntegrator. Don will send lab details to Mervi so that we can track usage of tools.
* Columbia and Broad will no longer be monitoring the MAT-KC forums.

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
|  |  |  |  |  |