# caArray-caIntegrator – Status Meeting

**May 22, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Cuong Nguyen |  | Larry Brem |  |
| Deb Hope |  | Mervi Heiskanen |  |
| Don Swan |  | Michael Benham |  |
| Eve Shalley |  | Paul Shrabstein |  |
| Greg Gurley |  | Quy Phung |  |
| Hemant Undale |  | Rashmi Srinivasa |  |
| Henry Schaefer |  | Robert Shirley |  |
| Jacob Mensah |  | Shine Jacob |  |
| Jill Hadfield |  | Tony Kerlavage |  |
| JJ Pan |  | Will Fitzhugh |  |
| JP Marple |  | Xiaopeng Bian |  |
| Juli Klemm |  | Yeon Choi |  |
|  |  |  |  |

## Discussion:

### caArray:

* TRANSCEND:
  + Automatic Refresh – Was demo-ed to UCSF last week.
  + Audit Trail – Was demo-ed to UCSF last week.
  + Single Sign-on – API integration points were examined and a modified implementation approach is being taken – the Architecture team, Matt Kennedy and Eve are in the loop.

|  |  |  |  |
| --- | --- | --- | --- |
| **Key** | **Summary** | **Status** | **UAT Release Date** |
| [TRANSCEND-67](https://tracker.nci.nih.gov/browse/TRANSCEND-67) | Permissions - Platform and Timepoint | Resolved | April |
| [TRANSCEND-106](https://tracker.nci.nih.gov/browse/TRANSCEND-106) | Enhanced Permissions - Treatment Arm | Resolved | April |
| [TRANSCEND-80](https://tracker.nci.nih.gov/browse/TRANSCEND-80) | Single Sign-on Prototype | Resolved | N/A |
| [TRANSCEND-84](https://tracker.nci.nih.gov/browse/TRANSCEND-84) | Automatic Refresh API support | Resolved | May |
| [TRANSCEND-81](https://tracker.nci.nih.gov/browse/TRANSCEND-81) | Single Sign-on in caArray | In Progress | June 1 |
| [TRANSCEND-40](https://tracker.nci.nih.gov/browse/TRANSCEND-40) | Audit Trail | In QA | June 26 (will be released early on June 1 instead) |

* Tech Stack:
  + caGrid upgrade – build and deployment is being changed to deploy to Jboss 5.1.
  + UPT 4.2.3 upgrade – In QA.
* Bugs fixes: ARRAY-1579, 2388, 2413, 2411 and 2386 have been fixed.
* Project plan: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_Project_Plan.mpp>

### caIntegrator:

* Tech Stack Upgrade
  + UPT upgrade to v4.2.3 – Testing ongoing.
* Other activities
  + Other maintenance and bug fixes.
    - AIM Service down – testing on a different URL now.
    - Bug from Automatic Refresh
* TRANSCEND
  + Automatic Refresh – Was demo-ed to UCSF last week.
  + Role-based Permissions – CAINT-1109 ongoing and CAINT-1110 expected to be completed today.
  + Single Sign-on – API integration points were examined and a modified implementation approach is being taken – the Architecture team, Matt Kennedy and Eve are in the loop.

|  |  |  |  |
| --- | --- | --- | --- |
| **Key** | **Summary** | **Status** | **UAT Release Date** |
| N/A | Study Versioning and Archiving | Resolved | April |
| [TRANSCEND-85](https://tracker.nci.nih.gov/browse/TRANSCEND-85) and [TRANSCEND-87](https://tracker.nci.nih.gov/browse/TRANSCEND-87) | Automatic Refresh | QA-ed (1 bug found) | June 1 |
| [TRANSCEND-45](https://tracker.nci.nih.gov/browse/TRANSCEND-45), [TRANSCEND-47](https://tracker.nci.nih.gov/browse/TRANSCEND-47) and [TRANSCEND-48](https://tracker.nci.nih.gov/browse/TRANSCEND-48) | Role Based Permissions | In Progress | June 26 |
| [TRANSCEND-79](https://tracker.nci.nih.gov/browse/TRANSCEND-79) | Single Sign-On in caIntegrator | In Progress | June 1 |

* Project plan [https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project\_management/caintegrator\_project\_plan.mpp](https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project_management/caintegrator_project_plan.mpp" \t "_blank)

### Systems and DBA:

* CAS server setup.

### Documentation:

### Support and Knowledge Center:

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
| 42 | Schedule follow-up meeting re: caGrid upgrade with Todd, Larry, JJ and Deb. | Rashmi Srinivasa | 5/8/12 | Complete |
| 43 | Send information to Mervi about user/lab who is installing caIntegrator. | Don Swan | 5/8/12 | Complete |
| 44 | Talk to Sudha re: QA backup during Quy’s absence in the end of July. | Quy and Rashmi | 5/15/2012 | In Progress |