# caArray-caIntegrator – Status Meeting

**June 19, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Abe Evans-EL |  | Larry Brem |  |
| Cuong Nguyen |  | Mervi Heiskanen |  |
| Deb Hope |  | Michael Benham |  |
| Don Swan |  | Paul Shrabstein |  |
| Eve Shalley |  | Quy Phung |  |
| Greg Gurley |  | Rashmi Srinivasa |  |
| Hemant Undale |  | Robert Shirley |  |
| Henry Schaefer |  | Shine Jacob |  |
| Jacob Mensah |  | Tony Kerlavage |  |
| Jie |  | Will Fitzhugh |  |
| Jill Hadfield |  | Xiaopeng Bian |  |
| JJ Pan |  | Yeon Choi |  |
| Juli Klemm |  |  |  |

## Discussion:

### caArray:

* TRANSCEND:
  + Single Sign-on – Testing on Dev tier and local installation. QA tier being configured.

|  |  |  |  |
| --- | --- | --- | --- |
| **Key** | **Summary** | **Status** | **UAT Release Date** |
| [TRANSCEND-67](https://tracker.nci.nih.gov/browse/TRANSCEND-67) | Permissions - Platform and Timepoint | Resolved | April |
| [TRANSCEND-106](https://tracker.nci.nih.gov/browse/TRANSCEND-106) | Enhanced Permissions - Treatment Arm | Resolved | April |
| [TRANSCEND-80](https://tracker.nci.nih.gov/browse/TRANSCEND-80) | Single Sign-on Prototype | Resolved | N/A |
| [TRANSCEND-84](https://tracker.nci.nih.gov/browse/TRANSCEND-84) | Automatic Refresh API support | Resolved | June 1 |
| [TRANSCEND-81](https://tracker.nci.nih.gov/browse/TRANSCEND-81) | Single Sign-on in caArray | In QA | June 26 |
| [TRANSCEND-40](https://tracker.nci.nih.gov/browse/TRANSCEND-40) | Audit Trail | Resolved (1 bug found) | June 1 |

* Tech Stack:
  + caGrid upgrade – Testing on Dev tier revealed a problem with the external grid API and this is being worked on. The legacy grid API worked.
* Beta 1:
  + 2.5.0 Beta 1 on STAGE still awaiting appscan (since June 11).
  + Automated tests on STAGE – expected to be completed today.
  + GenePattern testing – their team is still busy with release. All other API partners have reported success testing.
* Bug fixes in progress for RC1.
* Project plan: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_Project_Plan.mpp>

### caIntegrator:

* + Current activities - maintenance and bug fixes

|  |  |  |
| --- | --- | --- |
| **JIRA Tracker** | **Description** | **Status** |
| 1183 | Text on the Edit Study page should change to clarify use of Group Authorization | QA Verified |
| 1091 | Generating a KM plot from a study with 300 annotation columns causes slow performance | In QA |
| 1177 | Deploy caIntegrator instance in SSO mode on dev | In QA |
| 1182 | Role-based permissions for genomic data are not properly restricting data | In QA |
| 1175 | An error occurs if a user attempts to revert to an original mapping file after remapping | In QA |
| 1184 | Attempting to Edit Group or Edit Annotations with group authorized and edited results in 500 error | In QA |
| 1185 | Editing authorizations before loading subject annotation source produces NullPointerException | In QA |
| 1162 | Error message referencing Goby alignment files is displayed when launching IGV | In Dev |
| 1180 | Role-based permissions for clinical data is not properly restricting data | In Dev |
| 1173 | Annotations are not visible in IGV | In Dev |
| 1174 | Expression data is not displayed in the IGV when launched from the left-hand menu | Not started |
| 1181 | Role-based restriction of subjects should be configured using permissible values | Not started |
| 1039 | Convert caIntegrator from published help system to wiki-based help | Not started |
|  |  |  |
|  | Appscan | Requested |
|  | 508 Compliance | Ongoing |

* TRANSCEND
  + Role-based Permissions – Bug fixes in progress.
  + Single Sign-on: Testing on Dev tier and local installation. QA tier being configured.

|  |  |  |  |
| --- | --- | --- | --- |
| **Key** | **Summary** | **Status** | **UAT Release Date** |
| N/A | Study Versioning and Archiving | Resolved | April |
| [TRANSCEND-85](https://tracker.nci.nih.gov/browse/TRANSCEND-85) and [TRANSCEND-87](https://tracker.nci.nih.gov/browse/TRANSCEND-87) | Automatic Refresh | Resolved | June 4 |
| [TRANSCEND-45](https://tracker.nci.nih.gov/browse/TRANSCEND-45), [TRANSCEND-47](https://tracker.nci.nih.gov/browse/TRANSCEND-47) and [TRANSCEND-48](https://tracker.nci.nih.gov/browse/TRANSCEND-48) | Role Based Permissions | Bugs being fixed | June 26 |
| [TRANSCEND-79](https://tracker.nci.nih.gov/browse/TRANSCEND-79) | Single Sign-On in caIntegrator | In QA | June 26 |

* Project plan [https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project\_management/caintegrator\_project\_plan.mpp](https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project_management/caintegrator_project_plan.mpp" \t "_blank)

### Systems and DBA:

* SSO setup on QA tier:
* caIntegrator and caArray Production server:
* caGrid v1.5 under Jboss 5.1 on STAGE tier:

### Documentation:

### Support and Knowledge Center:

* caIntegrator installation issue at NCI-Frederick – Don needs help from the dev team, and will check with the user to see if they can wait for 2 weeks. Don will send info about the user to Larry first.

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
| 48 | Send caIntegrator bug estimates to JJ and Mervi | Shine | 6/14/12 | Complete |
| 49 | Send NCI-Frederick caIntegrator user contact info to Larry Brem. | Don Swan | 6/14/12 | Complete |