# caArray-caIntegrator – Status Meeting

**June 26, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Abe Evans-EL |  | Larry Brem |  |
| Cuong Nguyen |  | Mervi Heiskanen |  |
| Deb Hope |  | Michael Benham |  |
| Don Swan |  | Quy Phung |  |
| Eve Shalley |  | Rashmi Srinivasa |  |
| Greg Gurley |  | Robert Shirley |  |
| Hemant Undale |  | Shine Jacob |  |
| Henry Schaefer |  | Tony Kerlavage |  |
| Jacob Mensah |  | Will Fitzhugh |  |
| Jie |  | Xiaopeng Bian |  |
| Jill Hadfield |  | Yeon Choi |  |
| JJ Pan |  |  |  |
| Juli Klemm |  |  |  |

## Discussion:

### caArray:

* TRANSCEND:
  + Single Sign-on – Awaiting reconfiguration of LDAP properties on Dev and QA tiers to test bug fix.

|  |  |  |  |
| --- | --- | --- | --- |
| **Key** | **Summary** | **Status** | **UAT Release Date** |
| [TRANSCEND-67](https://tracker.nci.nih.gov/browse/TRANSCEND-67) | Permissions - Platform and Timepoint | Resolved | April |
| [TRANSCEND-106](https://tracker.nci.nih.gov/browse/TRANSCEND-106) | Enhanced Permissions - Treatment Arm | Resolved | April |
| [TRANSCEND-80](https://tracker.nci.nih.gov/browse/TRANSCEND-80) | Single Sign-on Prototype | Resolved | N/A |
| [TRANSCEND-84](https://tracker.nci.nih.gov/browse/TRANSCEND-84) | Automatic Refresh API support | Resolved | June 1 |
| [TRANSCEND-81](https://tracker.nci.nih.gov/browse/TRANSCEND-81) | Single Sign-on in caArray | In QA | June 29 |
| [TRANSCEND-40](https://tracker.nci.nih.gov/browse/TRANSCEND-40) | Audit Trail | Resolved (1 bug found) | June 1 |

* Tech Stack:
  + caGrid upgrade – Testing complete and bugs fixed.
* RC1:
  + Fixed issues from Beta1 appscan. Awaiting new appscan on DEV. (since June 21).
  + Fixed SSO bug, but awaiting SSO LDAP reconfiguration on Dev to test.
  + Expect to tag by tomorrow morning.
* Project plan: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_Project_Plan.mpp>

### caIntegrator:

* + Current activities - maintenance and bug fixes

|  |  |  |
| --- | --- | --- |
| **JIRA Tracker** | **Description** | **Status** |
| 1039 | Convert caIntegrator from published help system to wiki-based help | In QA |
| 1091 | Generating a KM plot from a study with 300 annotation columns causes slow performance | In QA |
| 1177 | Deploy caIntegrator instance in SSO mode | In QA |
| 1192 | Can't create subject restriction for annotations with long names | In QA |
| 1181 | Role-based restriction of subjects should be configured using permissible values | In QA |
| 1182 | Role-based permissions for genomic data are not properly restricting data | In Dev |
|  | Appscan | Completed |
|  | 508 Compliance | Ongoing |

* TRANSCEND:
  + Single Sign-on: Awaiting reconfiguration of LDAP properties on Dev and QA tiers to test bug fix.

|  |  |  |  |
| --- | --- | --- | --- |
| **Key** | **Summary** | **Status** | **UAT Release Date** |
| N/A | Study Versioning and Archiving | Resolved | April |
| [TRANSCEND-85](https://tracker.nci.nih.gov/browse/TRANSCEND-85) and [TRANSCEND-87](https://tracker.nci.nih.gov/browse/TRANSCEND-87) | Automatic Refresh | Resolved | June 4 |
| [TRANSCEND-45](https://tracker.nci.nih.gov/browse/TRANSCEND-45), [TRANSCEND-47](https://tracker.nci.nih.gov/browse/TRANSCEND-47) and [TRANSCEND-48](https://tracker.nci.nih.gov/browse/TRANSCEND-48) | Role Based Permissions | In QA | June 29 |
| [TRANSCEND-79](https://tracker.nci.nih.gov/browse/TRANSCEND-79) | Single Sign-On in caIntegrator | In QA | June 29 |

* Project plan [https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project\_management/caintegrator\_project\_plan.mpp](https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project_management/caintegrator_project_plan.mpp" \t "_blank)

### Systems and DBA:

* SSO LDAP reconfiguration.
* caIntegrator and caArray Production servers.
* caGrid v1.5 under Jboss 5.1: Completed on STAGE tier.

### Documentation:

### Support and Knowledge Center:

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
| 48 | Send caIntegrator bug estimates to JJ and Mervi | Shine | 6/14/12 | Complete |
| 49 | Send NCI-Frederick caIntegrator user contact info to Larry Brem. | Don Swan | 6/14/12 | Complete |
| 50 | Talk to Jonathan and Sichen re: availability of Quy. | JJ Pan | 6/19/12 | Complete |