# caArray-caIntegrator – Status Meeting

**July 3, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Abe Evans-EL |  | Larry Brem |  |
| Cuong Nguyen |  | Mervi Heiskanen | Y |
| Deb Hope | Y | Michael Benham |  |
| Don Swan | Y | Quy Phung | Y |
| Eve Shalley |  | Rashmi Srinivasa | Y |
| Greg Gurley | Y | Robert Shirley |  |
| Hemant Undale |  | Shine Jacob | Y |
| Henry Schaefer | Y | Tony Kerlavage |  |
| Jacob Mensah |  | Will Fitzhugh |  |
| Jie |  | Xiaopeng Bian |  |
| Jill Hadfield |  | Yeon Choi | Y |
| JJ Pan | Y |  |  |
| Juli Klemm |  |  |  |

## Discussion:

### caArray:

* TRANSCEND:
  + Single Sign-on – Awaiting reconfiguration of LDAP properties on QA tier to test bug fix.

|  |  |  |  |
| --- | --- | --- | --- |
| **Key** | **Summary** | **Status** | **UAT Release Date** |
| [TRANSCEND-67](https://tracker.nci.nih.gov/browse/TRANSCEND-67) | Permissions - Platform and Timepoint | Resolved | April |
| [TRANSCEND-106](https://tracker.nci.nih.gov/browse/TRANSCEND-106) | Enhanced Permissions - Treatment Arm | Resolved | April |
| [TRANSCEND-80](https://tracker.nci.nih.gov/browse/TRANSCEND-80) | Single Sign-on Prototype | Resolved | N/A |
| [TRANSCEND-84](https://tracker.nci.nih.gov/browse/TRANSCEND-84) | Automatic Refresh API support | Resolved | June 1 |
| [TRANSCEND-81](https://tracker.nci.nih.gov/browse/TRANSCEND-81) | Single Sign-on in caArray | Resolved | June 29 |
| [TRANSCEND-40](https://tracker.nci.nih.gov/browse/TRANSCEND-40) | Audit Trail | Resolved | June 1 |

* RC1:
  + Tagged and in QA. (QA delayed due to power outage. The L:\ drive is still down and contains the data used for automated testing.) Estimated time for QA signoff is now Monday, so the schedule is delayed by 3 days.
  + Appscan on the Dev tier came back clean.
* Project plan: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_Project_Plan.mpp>

### caIntegrator:

* + Current activities - maintenance and bug fixes

|  |  |  |
| --- | --- | --- |
| **JIRA Tracker** | **Description** | **Status** |
| 1091 | Generating a KM plot from a study with 300 annotation columns causes slow performance | Pending QA |
| 1177 | Deploy caIntegrator instance in SSO mode on QA | Pending QA |
| 1192 | Can't create subject restriction for annotations with long names | Pending QA |
| 1180 | Role-based permissions for clinical data is not properly restricting data | Pending QA |
| 1182 | Role-based permissions for genomic data are not properly restricting data | Pending QA |
|  |  |  |
|  | Appscan | Passed on Dev |
|  | 508 Compliance | Completed |

* TRANSCEND:
  + Single Sign-on: Awaiting reconfiguration of LDAP properties on QA tier to test bug fix.

|  |  |  |  |
| --- | --- | --- | --- |
| **Key** | **Summary** | **Status** | **UAT Release Date** |
| N/A | Study Versioning and Archiving | Resolved | April |
| [TRANSCEND-85](https://tracker.nci.nih.gov/browse/TRANSCEND-85) and [TRANSCEND-87](https://tracker.nci.nih.gov/browse/TRANSCEND-87) | Automatic Refresh | Resolved | June 4 |
| [TRANSCEND-45](https://tracker.nci.nih.gov/browse/TRANSCEND-45), [TRANSCEND-47](https://tracker.nci.nih.gov/browse/TRANSCEND-47) and [TRANSCEND-48](https://tracker.nci.nih.gov/browse/TRANSCEND-48) | Role Based Permissions | In QA | July 3 2012 |
| [TRANSCEND-79](https://tracker.nci.nih.gov/browse/TRANSCEND-79) | Single Sign-On in caIntegrator | Resolved | July 3 2012 |

* Project plan [https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project\_management/caintegrator\_project\_plan.mpp](https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project_management/caintegrator_project_plan.mpp" \t "_blank)

### Systems and DBA:

* SSO LDAP reconfiguration – done on Dev tier, awaiting on QA tier.
* caIntegrator and caArray new Production servers – need to check on status.
* caIntegrator Production tier is down and the team is working on it.
* caIntegrator QA database was refreshed with STAGE data.

### Documentation:

* No updates this week.

### Support and Knowledge Center:

* caIntegrator installation issue – the user is willing to wait for the new release.

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |