# caArray-caIntegrator – Status Meeting

**July 10, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Abe Evans-EL |  | Larry Brem |  |
| Cuong Nguyen | Y | Mervi Heiskanen | Y |
| Deb Hope | Y | Michael Benham |  |
| Don Swan | Y | Quy Phung | Y |
| Eve Shalley |  | Rashmi Srinivasa | Y |
| Greg Gurley |  | Robert Shirley |  |
| Hemant Undale |  | Shine Jacob | Y |
| Henry Schaefer | Y | Tony Kerlavage |  |
| Jacob Mensah | Y | Will Fitzhugh |  |
| Jie |  | Xiaopeng Bian |  |
| Jill Hadfield | Y | Yeon Choi | Y |
| JJ Pan | Y |  |  |
| Juli Klemm | Y |  |  |

## Discussion:

### caArray:

* RC1:
  + QA testing completed, 2 bugs found (both restricted to local installations that want to install to a remote server). One has been fixed, and there is an easy workaround for the other, which will be documented in the release notes.
  + Requested deployment to STAGE and gave the security team a heads up re: the appscan.
  + Plan is to deploy to Production on Friday, but Production tier storage not yet available.
* Project plan: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_Project_Plan.mpp>

### caIntegrator:

* RC1:
  + QA test – Ongoing
  + Promoting to Stage and New Prod. Machine – Ongoing
  + Appscan to be completed on Stage as soon as Stage deployment is completed.
* Project plan [https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project\_management/caintegrator\_project\_plan.mpp](https://ncisvn.nci.nih.gov/svn/caintegrator2/trunk/docs/project_management/caintegrator_project_plan.mpp" \t "_blank)

### Systems and DBA:

* caIntegrator Production server is ready.
* caArray new Production server – storage is not yet available. JJ will follow up with Doug.

### Documentation:

* Juli and Mervi will work on the release announcements.

### Support and Knowledge Center:

* Developer will work with Don on the caIntegrator installation issue after the release.

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
| 50 | Follow up with Systems team re: file storage for the caArray Production tier. | JJ Pan | July 10, 2012 | Not Started |
|  |  |  |  |  |
|  |  |  |  |  |