# caArray-caIntegrator – Status Meeting

**July 24, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Abe Evans-EL |  | Larry Brem |  |
| Cuong Nguyen |  | Mervi Heiskanen |  |
| Deb Hope |  | Michael Benham |  |
| Don Swan |  | Quy Phung |  |
| Eve Shalley |  | Rashmi Srinivasa |  |
| Greg Gurley |  | Robert Shirley |  |
| Hemant Undale |  | Shine Jacob |  |
| Henry Schaefer |  | Tony Kerlavage |  |
| Jacob Mensah |  | Will Fitzhugh |  |
| Jie |  | Xiaopeng Bian |  |
| Jill Hadfield |  | Yeon Choi |  |
| JJ Pan |  |  |  |
| Juli Klemm |  |  |  |

## Discussion:

### Development and QA:

* caArray 2.5.0 and caIntegrator 1.4 released on July 19.
* Current focus:
  + High priority bug fixes that did not make it into the release.

|  |  |  |
| --- | --- | --- |
| ARRAY-2390 | Unexpected error when changing Experiment Permission | Resolved |
| ARRAY-2053 | Cannot create new experiment when Agilent data is importing | In Progress |
| ARRAY-2401 | Unexpected error when cancelling Job in Queue | In Progress |
| ARRAY-2344 | Unexpected error on Job Queue | Investigating |
| CAINT-1215 | Add missing help links to the application | Resolved |
| CAINT-1209 | The version 1.4 GUI installer is mislabeled version 1.3.1 | Resolved |
| CAINT-1214 | Users not logged in see NullPointerException when querying studies with authorized groups. | Reopened |

* Upcoming:
  + Support for any issues that come out of UAT by UCSF.
  + Start planning for migration of data from database to file system.

### Systems and DBA:

* Tier updates:
  + Schedule for upgrading caArray Curation and Training tiers.
  + Deprovisioning the old array24 tiers.

### Documentation:

### Support and Knowledge Center:

* Developer will work with Don on the caIntegrator installation issue after the release.

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
| 50 | Follow up with Systems team re: file storage for the caArray Production tier. | JJ Pan | July 10, 2012 | Complete |
|  |  |  |  |  |
|  |  |  |  |  |