# caArray-caIntegrator – Status Meeting

**July 24, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Abe Evans-EL |  | Larry Brem |  |
| Cuong Nguyen | Y | Mervi Heiskanen |  |
| Deb Hope | Y | Michael Benham |  |
| Don Swan |  | Quy Phung | Y |
| Eve Shalley |  | Rashmi Srinivasa | Y |
| Greg Gurley |  | Robert Shirley |  |
| Hemant Undale |  | Shine Jacob |  |
| Henry Schaefer | Y | Tony Kerlavage |  |
| Jacob Mensah | Y | Will Fitzhugh |  |
| Jie |  | Xiaopeng Bian |  |
| Jill Hadfield |  | Yeon Choi |  |
| JJ Pan | Y |  |  |
| Juli Klemm | Y |  |  |

## Discussion:

### Development and QA:

* caArray 2.5.0 and caIntegrator 1.4 released on July 19.
* Current focus:
  + High priority bug fixes that did not make it into the release.

|  |  |  |
| --- | --- | --- |
| ARRAY-2390 | Unexpected error when changing Experiment Permission | Resolved |
| ARRAY-2053 | Cannot create new experiment when Agilent data is importing | In Progress |
| ARRAY-2401 | Unexpected error when cancelling Job in Queue | In Progress |
| ARRAY-2344 | Unexpected error on Job Queue | Investigating |
| CAINT-1215 | Add missing help links to the application | Resolved |
| CAINT-1209 | The version 1.4 GUI installer is mislabeled version 1.3.1 | Resolved |
| CAINT-1214 | Users not logged in see NullPointerException when querying studies with authorized groups. | Reopened |

* Upcoming:
  + Support for any issues that come out of UAT by UCSF.
  + Start planning for migration of data from database to file system.
* We will do a prioritization of the backlogs for caArray and caIntegrator at next Tuesday’s meeting.

### Systems and DBA:

* The Systems team monitors usage, so we will know when the available storage space is getting close to being used up.
* Tier updates:
  + The caArray Curation, caArray Training and caIntegrator Training tiers need to be upgraded to the latest release. (1) Rashmi will submit tickets to get these tiers upgraded to AHP3 and the new tech stack. (2) Henry will update documentation for the caIntegrator Training tier upgrade. (3) Don will upgrade the caArray and caIntegrator Training tiers. (4) Quy will upgrade the caArray Curation tier.
  + Decommissioning the old caArray and caIntegrator tiers can proceed. (Rashmi will submit a ticket.)

### Documentation:

* Henry is working with Jill on the caIntegrator User’s Guide.

### Support and Knowledge Center:

* Abe Evans-EL will work with Don Swan on the caIntegrator installation issue next week.

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
| 50 | Follow up with Systems team re: file storage for the caArray Production tier. | JJ Pan | July 10, 2012 | Complete |
| 51 | Submit tickets to get the Curation and Training tiers upgraded to AHP3 and the new tech stack. | Rashmi Srinivasa | July 24, 2012 | Not Started |
| 52 | Submit tickets to decommission the old caArray and caIntegrator tiers. | Rashmi Srinivasa | July 24, 2012 | Not Started |
| 53 | Upgrade caArray Curation tier. | Quy Phung | July 24, 2012 | Not Started |
| 54 | Upgrade caArray Training tier. | Don Swan | July 24, 2012 | Not Started |
| 55 | Upgrade caIntegrator Training tier. | Henry Schaefer and Don Swan | July 24, 2012 | Not Started |
|  |  |  |  |  |