# caArray-caIntegrator – Status Meeting

**July 31, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Abe Evans-EL |  | Larry Brem |  |
| Cuong Nguyen |  | Mervi Heiskanen |  |
| Deb Hope |  | Michael Benham |  |
| Don Swan |  | Quy Phung |  |
| Eve Shalley |  | Rashmi Srinivasa |  |
| Greg Gurley |  | Robert Shirley |  |
| Hemant Undale |  | Shine Jacob |  |
| Henry Schaefer |  | Tony Kerlavage |  |
| Jacob Mensah |  | Will Fitzhugh |  |
| Jie |  | Xiaopeng Bian |  |
| Jill Hadfield |  | Yeon Choi |  |
| JJ Pan |  |  |  |
| Juli Klemm |  |  |  |

## Discussion:

### Development and QA:

* Current focus:
  + High priority bug fixes that did not make it into the release.

|  |  |  |
| --- | --- | --- |
| ARRAY-2390 | Unexpected error when changing Experiment Permission | Resolved |
| ARRAY-2053 | Cannot create new experiment when Agilent data is importing | Resolved |
| ARRAY-2401 | Unexpected error when cancelling Job in Queue | Resolved |
| ARRAY-2497 | Unexpected Error when deleting imported data file from imported/not parsed dataset | Likely fixed with ARRAY-2053 |
| ARRAY-2344 | Unexpected error on Job Queue | Likely fixed with ARRAY-2053 |
| ARRAY-2500 | Remove multiple upload confirmation messages | In Progress |
| CAINT-1215 | Add missing help links to the application | Resolved |
| CAINT-1209 | The version 1.4 GUI installer is mislabeled version 1.3.1 | Resolved |
| CAINT-1214 | Users not logged in see NullPointerException when querying studies with authorized groups. | Reopened |

* Upcoming:
  + Bugs reported by Xiaopeng/Maureen.
  + Support for any issues that come out of UAT by UCSF.
  + Start planning for migration of data from database to file system.
* Prioritization of the backlogs for caArray and caIntegrator at the end of this meeting.

### Systems and DBA:

* Decommissioning old tiers
* caArray Curation tier upgrade
* caArray Training tier upgrade
* caIntegrator Training tier upgrade

### Documentation:

* Henry is working with Jill on the caIntegrator User’s Guide.

### Support and Knowledge Center:

* Abe Evans-EL will work with Don Swan on the caIntegrator installation issue this week.

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
| 51 | Submit tickets to get the Curation and Training tiers upgraded to AHP3 and the new tech stack. | Rashmi Srinivasa | July 24, 2012 | Complete |
| 52 | Submit tickets to decommission the old caArray and caIntegrator tiers. | Rashmi Srinivasa | July 24, 2012 | Complete |
| 53 | Upgrade caArray Curation tier. | Quy Phung | July 24, 2012 | Not Started |
| 54 | Upgrade caArray Training tier. | Don Swan | July 24, 2012 | Not Started |
| 55 | Upgrade caIntegrator Training tier. | Henry Schaefer and Don Swan | July 24, 2012 | Not Started |
|  |  |  |  |  |