# caArray-caIntegrator – Status Meeting

**August 21, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Abe Evans-EL |  | Juli Klemm |  |
| Cuong Nguyen |  | Larry Brem |  |
| Deb Hope |  | Mervi Heiskanen |  |
| Don Swan |  | Michael Benham |  |
| Eve Shalley |  | Quy Phung |  |
| Greg Gurley |  | Rashmi Srinivasa |  |
| Hemant Undale |  | Robert Shirley |  |
| Henry Schaefer |  | Shine Jacob |  |
| Jacob Mensah |  | Will Fitzhugh |  |
| Jill Hadfield |  | Xiaopeng Bian |  |
| JJ Pan |  | Yeon Choi |  |
| Ishwar Chandramouliswaran |  |  |  |

## Discussion:

### Development and QA:

* Current focus:
  + High priority bug fixes that did not make it into the release.

|  |  |  |
| --- | --- | --- |
| ARRAY-2586 | Errors while uploading zipped cel files | In Progress |
| ARRAY-2589 | Experiment disappeared from workspace after changing permissions on caArray Stage tier. | In Progress |
| ARRAY-2053 | Cannot create new experiment when Agilent data is importing | Reopened due to side effects |
| CAINT-1175 | An error occurs if a user attempts to revert to an original mapping file after remapping | Resolved |
| CAINT-1132 | Attempting to edit or delete Multi Samples Per File data source that has already been mapped results in a HTTP500 error | Resolved |
| CAINT-1137,1131,1223 | Minor bugs | Resolved |
| CAINT-1019 | Deleting query criteria can result in replicates not being returned | In Progress |

* caIntegrator Demo of Role-based Permissions.
* Potential caArray Patch Release:
  + After adding detailed QA tasks and taking into account increased appscan times, the project plan shows a projected release date of October 26: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_Project_Plan.mpp>
* Upcoming:
  + caIntegrator performance and usability improvements – current performance numbers need to be measured first.
  + Database and file system backup and recovery strategy.
  + Start planning for migration of data from database to file system.

### Systems and DBA:

* caArray Curation and Training tier upgrade – In Progress
* caIntegrator Training tier upgrade – In Progress

### Documentation:

* caIntegrator User’s Guide changes in progress.

### Support and Knowledge Center:

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
| 53 | Upgrade caArray Curation tier. | Quy Phung | July 24, 2012 | In Progress |
| 54 | Upgrade caArray Training tier. | Don Swan | July 24, 2012 | In Progress |
| 55 | Upgrade caIntegrator Training tier. | Henry Schaefer and Don Swan | July 24, 2012 | In Progress |
|  |  |  |  |  |