# caArray-caIntegrator – Status Meeting

**August 28, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Abe Evans-EL |  | Juli Klemm | Y |
| Cuong Nguyen |  | Larry Brem |  |
| Deb Hope | Y | Marina Omelchenko | Y |
| Don Swan | Y | Mervi Heiskanen | Y |
| Eve Shalley |  | Michael Benham |  |
| Greg Gurley |  | Rashmi Srinivasa | Y |
| Henry Schaefer | Y | Robert Shirley |  |
| Ishwar Chandramouliswaran | Y | Shine Jacob | Y |
| Jacob Mensah | Y | Will Fitzhugh |  |
| Jill Hadfield | Y | Xiaopeng Bian |  |
| JJ Pan | Y | Yeon Choi |  |
|  |  |  |  |

## Discussion:

### Development and QA:

* Current focus:
  + High priority bug fixes that did not make it into the release.

|  |  |  |
| --- | --- | --- |
| ARRAY-2595 | Ensure that the Dev, QA and STAGE tiers register with the STAGE Grid index service and not the Training/Production Grid index service. | Resolved |
| ARRAY-2586 | Errors while uploading zipped cel files | In Progress (have not been able to reproduce) |
| ARRAY-2589 | Experiment disappeared from workspace after changing permissions on caArray Stage tier. | Cannot Reproduce |
| ARRAY-2584 | MAGE-TAB update of annotations fails when all referenced data files in a row are already imported | In Progress (was reopened) |
| CAINT-1019 | Deleting query criteria can result in replicates not being returned | Resolved |
| CAINT-1193 | Update to using IGV 2.1 once issues are fixed by IGV team | Resolved |
| CAINT-50 | Login with cai2admin/changeme generates HTTP 500 error | In Progress |
| CAINT-1141 | Users incompletely created in UPT can result in 500 error when used to login | In Progress |
| CAINT-1048 | Document workflows for baseline performance analysis. | Open |

* caIntegrator Demo of Role-based Permissions: We are modifying the demo to map to the UCSF use cases.
* Potential caArray Patch Release:
  + After adding detailed QA tasks and taking into account increased appscan times, the project plan shows a projected release date of October 31: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_Project_Plan.mpp>
* Upcoming:
  + Impact assessment of caBIO retirement on caIntegrator.
  + caIntegrator performance and usability improvements.
  + Database and file system backup and recovery strategy.
  + Start planning for migration of data from database to file system.

### Systems and DBA:

* Decommissioning of old tiers – Complete on all tiers except caIntegrator Training.
* caArray Curation and Training tier upgrade – In Progress (expecting Curation tier availability for deployment by the end of this week)
* caIntegrator Training tier upgrade – In Progress

### Documentation:

* Confluence upgrade caused some things to break.
* caIntegrator User’s Guide changes (to elaborate on role-based permissions) in progress.

### Support and Knowledge Center:

* Don will check on the user issue re: GenePattern and caArray.

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
| 53 | Upgrade caArray Curation tier. | Marina Omelchenko | July 24, 2012 | In Progress |
| 54 | Upgrade caArray Training tier. | Don Swan | July 24, 2012 | In Progress |
| 55 | Upgrade caIntegrator Training tier. | Henry Schaefer and Don Swan | July 24, 2012 | In Progress |
|  |  |  |  |  |