# caArray-caIntegrator – Status Meeting

**September 4, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Abe Evans-EL |  | Juli Klemm |  |
| Cuong Nguyen |  | Larry Brem |  |
| Deb Hope |  | Marina Omelchenko |  |
| Don Swan |  | Mervi Heiskanen |  |
| Eve Shalley |  | Michael Benham |  |
| Greg Gurley |  | Rashmi Srinivasa |  |
| Henry Schaefer |  | Robert Shirley |  |
| Ishwar Chandramouliswaran |  | Shine Jacob |  |
| Jacob Mensah |  | Will Fitzhugh |  |
| Jill Hadfield |  | Xiaopeng Bian |  |
| JJ Pan |  | Yeon Choi |  |
|  |  |  |  |

## Discussion:

### Development and QA:

* Current focus:
  + High priority bug fixes that did not make it into the release.

|  |  |  |
| --- | --- | --- |
| ARRAY-2584 | MAGE-TAB update of annotations fails when all referenced data files in a row are already imported | Resolved |
| ARRAY-2586 | Errors while uploading zipped cel files | In Progress (trying to reproduce by adding logging on Dev tier) |
| ARRAY-2598 | Clean up EXP-541 so that the import can be retried. | In Progress |
| CAINT-1193 | Update to using IGV 2.1 once issues are fixed by IGV team | Resolved |
| CAINT-50 | Login with cai2admin/changeme generates HTTP 500 error | Resolved |
| CAINT-1141 | Users incompletely created in UPT can result in 500 error when used to login | Resolved |
| CAINT-1048 | Document workflows for baseline performance analysis. | In Progress |

* caIntegrator Demo of Role-based Permissions.
* Upcoming:
  + Impact assessment of caBIO retirement on caIntegrator.
  + caIntegrator performance and usability improvements.
  + Database and file system backup and recovery strategy.
  + Start planning for migration of data from database to file system.

### Systems and DBA:

* Decommissioning of old caIntegrator Training tier.
* caIntegrator Training tier upgrade – In Progress
* caArray Curation and Training tier upgrade – In Progress (ready to deploy 2.5.0 to Curation tier)

### Documentation:

### Support and Knowledge Center:

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
| 53 | Upgrade caArray Curation tier. | Jacob Mensah and Marina Omelchenko | July 24, 2012 | In Progress |
| 54 | Upgrade caArray Training tier. | Jacob Mensah and Don Swan | July 24, 2012 | In Progress |
| 55 | Upgrade caIntegrator Training tier. | Cuong Nguyen, Henry Schaefer and Don Swan | July 24, 2012 | In Progress |
|  |  |  |  |  |