# caArray-caIntegrator – Status Meeting

**October 23, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Abe Evans-EL |  | Juli Klemm | Y |
| Brian Hughes | Y | Larry Brem |  |
| Cuong Nguyen | Y | Marina Omelchenko | Y |
| Deb Hope | Y | Mervi Heiskanen | Y |
| Henry Schaefer | Y | Rashmi Srinivasa | Y |
| Ishwar Chandramouliswaran |  | Shine Jacob | Y |
| Jacob Mensah | Y | Will Fitzhugh |  |
| Jill Hadfield |  | Xiaopeng Bian |  |
| JJ Pan |  | Yeon Choi | Y |
|  |  |  |  |

## Discussion:

### Development and QA:

* Current focus (last week):

|  |  |  |
| --- | --- | --- |
| ARRAY-2617 | Patching 2.5.0 installer to solve upgrade problem that affects local installers who have deleted users. | **In Progress** |
| ARRAY-2616 | Unable to delete hybridization | **Investigating** |
| ARRAY-2620 | Xenoline data (SNP array design Illumina HumanOmni2.5-4v1\_D.csv) could not be imported. | **Investigated (**The RefStrand column is not recognized. But instead of ignoring and carrying on, the parser errors out and cannot handle it. The workaround is to manually delete the RefStrand column. This does not affect the parsing of the array design or association of data values to probes in any way.**)** |
| TRANSCEND installation | Laxmi is waiting for UPT setup decision from UCSF before proceeding with installation. | **In Progress (**Single shared UPT between the 2 apps has not been tested.**)** |
| CAINT-1240 | The current version of Struts (2.2.1) that caIntegrator is using has security vulnerabilities. | **In Progress (**A patch release is needed after testing.**)** |

* No resources to address the following in the current contract:
  + caArray bugs ARRAY-2610, ARRAY-2604, ARRAY-2053, ARRAY-2401. Further testing of ARRAY-2586.
  + caIntegrator performance improvements.
  + Database and file system backup/recovery; migration of data from database to file system.

### Systems and DBA:

* Keep the non-ssl rewrite of [http://caintegrator2.nci.nih.gov](http://caintegrator2.nci.nh.gov" \t "_blank) to [https://caintegrator.nci.nih.gov/caintegrator](https://caintegrator.nci.nih.gov/caintegrator" \t "_blank). New SSL certificate will NOT be purchased for the caintegrator2.nci.nih.gov site.
* caIntegrator Training tier upgrade – UPT problem.
* caArray Training tier – Appscan request is in the queue.

### Documentation:

### Support and Knowledge Center:

* Derrick Lin – problem upgrading to caArray 2.5. A patched 2.5.0 installer will be released after fixing ARRAY-2617.

### Other:

* What should we do with these weekly status meetings starting November? (Deb will talk to JJ.)

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
| 55 | Upgrade caIntegrator Training tier. | Cuong Nguyen, Henry Schaefer and Abe Evans-EL | July 24, 2012 | In Progress |