# caArray-caIntegrator – Status Meeting

**October 23, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Abe Evans-EL |  | Juli Klemm |  |
| Brian Hughes |  | Larry Brem |  |
| Cuong Nguyen |  | Marina Omelchenko |  |
| Deb Hope |  | Mervi Heiskanen |  |
| Don Swan |  | Michael Benham |  |
| Eve Shalley |  | Rashmi Srinivasa |  |
| Greg Gurley |  | Robert Shirley |  |
| Henry Schaefer |  | Shine Jacob |  |
| Ishwar Chandramouliswaran |  | Will Fitzhugh |  |
| Jacob Mensah |  | Xiaopeng Bian |  |
| Jill Hadfield |  | Yeon Choi |  |
| JJ Pan |  |  |  |

## Discussion:

### Development and QA:

* Current focus:

|  |  |  |
| --- | --- | --- |
| ARRAY-2617 | Patching 2.5.0 installer to solve upgrade problem that affects local installers who have deleted users. | **In Progress** |
| ARRAY-2616 | Unable to delete hybridization | **Investigating** |
| TRANSCEND installation | Laxmi is waiting for UPT setup decision from UCSF before proceeding with installation. | **In Progress** |
| CAINT-1240 | The current version of Struts (2.2.1) that caIntegrator is using has security vulnerabilities. | **In Progress (**A patch release is needed.**)** |

* No resources to address the following in the current contract:
  + caArray bugs ARRAY-2610, ARRAY-2604, ARRAY-2053, ARRAY-2401.
  + caIntegrator performance improvements.
  + Database and file system backup/recovery; migration of data from database to file system.

### Systems and DBA:

* caIntegrator Training tier upgrade – UPT problem still being investigated.
* caArray Training tier – Appscan request is in the queue.

### Documentation:

### Support and Knowledge Center:

* Derrick Lin – problem upgrading to caArray 2.5. A patched 2.5.0 installer will be released after fixing ARRAY-2617.

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
| 55 | Upgrade caIntegrator Training tier. | Cuong Nguyen, Henry Schaefer and Abe Evans-EL | July 24, 2012 | In Progress |