# caArray-caIntegrator – Status Meeting

**October 30, 2012**

## Attendees:

|  |  |  |  |
| --- | --- | --- | --- |
| Abe Evans-EL |  | Juli Klemm |  |
| Brian Hughes | Y | Larry Brem |  |
| Cuong Nguyen |  | Marina Omelchenko | Y |
| Deb Hope | Y | Mervi Heiskanen | Y |
| Henry Schaefer | Y | Rashmi Srinivasa | Y |
| Ishwar Chandramouliswaran |  | Shine Jacob | Y |
| Jacob Mensah |  | Will Fitzhugh |  |
| Jill Hadfield | Y | Xiaopeng Bian |  |
| JJ Pan |  | Yeon Choi |  |
|  |  |  |  |

## Discussion:

### Development and QA:

* Current focus (last week):

|  |  |  |
| --- | --- | --- |
| CAINT-1240 | The current version of Struts (2.2.1) that caIntegrator is using has security vulnerabilities. | **Ready for QA once the tiers are back up.** |
| ARRAY-2617 | Patching 2.5.0 installer to solve upgrade problem that affects local installers who have deleted users. | **Waiting to commit code once svn is back.** |
| ARRAY-2616 | Unable to delete hybridization | **Investigation on hold since tiers are down.** |
| TRANSCEND installation | Installation in progress by SAIC-F testers. | **Awaiting word from testers.** |

* No resources to address the following in the current contract:
  + caArray bugs ARRAY-2610, ARRAY-2604, ARRAY-2053, ARRAY-2401. Further testing of ARRAY-2586.
  + caIntegrator performance improvements. (Include link to spreadsheet)
  + Database and file system backup/recovery; migration of data from database to file system.

### Systems and DBA:

* caIntegrator Training tier upgrade - waiting for tiers to come back up before doing a database refresh and further testing.
* caArray Training tier – Appscan request is ready to be run.

### Documentation:

* No updates this week.

### Support and Knowledge Center:

* No updates this week.

### Other:

* These weekly status meetings will be cancelled for November, and convened as needed.

## Open Action Items:

* Full list of closed and current action items are available here: <https://ncisvn.nci.nih.gov/svn/caarray2/trunk/docs/project_management/caArray_caIntegrator_Action_Items.xlsx>

| **Item #** | **Description** | **Responsible Party** | **Date Identified** | **Disposition** |
| --- | --- | --- | --- | --- |
| 55 | Upgrade caIntegrator Training tier. | Cuong Nguyen, Henry Schaefer and Abe Evans-EL | July 24, 2012 | In Progress |