*CAaRRAY/CAintegrator*

Meeting Minutes

Meeting Date: 02/12/2013

Meeting Location: Online/Remote

Approval:

Recorded By: Rashmi Srinivasa

# Attendance

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Title** | **Organization** | **Present** |
| Abe Evans |  | 5AM |  |
| Brian Hughes |  | Terpsys |  |
| Cuong Nguyen |  | Terpsys | Y |
| Don Swan |  |  | Y |
| Henry Schaefer |  | ESAC |  |
| Ishwar Chandramouliswaran |  | NCI |  |
| Jacob Mensah |  | Terpsys | Y |
| Jill Hadfield |  | NCI |  |
| JJ Pan |  | NCI | Y |
| Juli Klemm |  | NCI | Y |
| Larry Brem |  | SAIC-F |  |
| Marina Omelchenko |  | ESAC | Y |
| Mervi Heiskanen |  | NCI | Y |
| Rashmi Srinivasa |  | 5AM | Y |
| Sarah Elkins |  |  | Y |
| Shine Jacob |  | ESAC | Y |
| Sree Nampally |  | SAIC-F |  |
| Sriram Kalyanasundaram |  | Terpsys |  |
| Ulli Wagner |  | SAIC-F | Y |
| Will Fitzhugh |  | 5AM |  |
| Xiaopeng Bian |  | NCI |  |
| Yeon Choi |  | TerpSys | Y |

# Meeting Location

Building: N/A

Conference Room: N/A

Conference Line: 1-800-366-7242 pc: 75 811 08

Web Address: <https://cbiit.webex.com/cbiit/j.php?J=730765804&PW=NM2M0NTEwNjc0>

Meeting Number: 730 765 804

Meeting Password: caA\_caI

# Meeting Start

Meeting Schedule Start: 2:00pm

Meeting Actual Start: 2:00pm

# Agenda

* OSDI:
  + Updating AHP builds: On hold. (Future code changes will happen on GitHub and we will not be able to test on the Dev/QA tiers until the AHP builds are updated. The QA team is scheduled to start regression testing the next release on the QA tier on March 12.)
  + Long-term solution: The Systems team is planning an AHP git pilot for a month with caArray. This will involve installing git on the AHP server and mirroring the GitHub repository on an NCI server. The next project after that would be caIntegrator, but we need to investigate caIntegrator's use of svnprops.
  + Alternative short-term solution: The caArray team tested using svn to check out the code from GitHub. This involves the Systems team making a small change on the AHP server configuration to do the svn checkout from the new GitHub URL rather than the ncisvn URL. Building and deploying future (post-GitHub-migration) releases (caArray 2.5.1\_M9 and up) should be no problem. However, if we wanted to build and deploy an older (pre-GitHub-migration) release (caArray 2.5.1\_M8 and down), there are a few issues that will need to be addressed.
  + JJ will find out if the Section 508 deadline of May 13 is flexible.
* Ongoing Development:
  + Section 508 compliance issues are being addressed in both applications. caArray has 4 sections to be addressed, out of which 1 has been completed. caIntegrator may be 100% compliant without code changes.
  + Training (webinar on how to manage Section 508 issues) on Thursday: we will send a list of people who would like this training.
* User Support:
  + TRANSCEND: The server memory was increased and we tried pulling in genomic data into caIntegrator from caArray, but it failed. The session still keeps timing out frequently. Our team got ssh access to the server today and is investigating.
* Update from Systems team: None.
* Update from Documentation team: None.
* Update from App Support: Tina Treece (Agendia) has been given a caArray STAGE account.

# Meeting End

# Meeting Schedule End: 3:00pm

Meeting Actual End: 2:30pm

# Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| **Action** | **Assigned To** | **Date Created** | **Status** |
| 63. Work with QA and Systems teams on estimates/project plan. | Rashmi/Shine |  | Complete (caArray);  In Progress (caInt) |
| 67. Put in a request to Clint's team to archive caintegrator-info.nci.nih.gov. | Ulli |  | In Progress |
| 70. Support from System team for OSDI | Juli (to discuss with Robert/Doug) |  | In Progress |
| 71. Options to make 100% 508 compliance for caIntegrator without code changes | Shine and Abe |  | In Progress |
| 73. Update QA projections and Deployment schedule | Rashmi | 2/5/2013 | Complete |

# Decisions Made

# Next Meeting

Next Meeting: Online; 2/19/2013 2:00PM-3:00PM