*CAaRRAY/CAintegrator*

Meeting Minutes

Meeting Date: 02/26/2013

Meeting Location: Online/Remote

Approval:

Recorded By: Rashmi Srinivasa

# Attendance

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Title** | **Organization** | **Present** |
| Abe Evans |  | 5AM |  |
| Brian Hughes |  | Terpsys | Y |
| Cuong Nguyen |  | Terpsys | Y |
| Don Swan |  |  | Y |
| Henry Schaefer |  | ESAC |  |
| Ishwar Chandramouliswaran |  | NCI |  |
| Jacob Mensah |  | Terpsys |  |
| Jill Hadfield |  | NCI |  |
| JJ Pan |  | NCI |  |
| Juli Klemm |  | NCI | Y |
| Larry Brem |  | SAIC-F |  |
| Marina Omelchenko |  | ESAC | Y |
| Mervi Heiskanen |  | NCI | Y |
| Rashmi Srinivasa |  | 5AM | Y |
| Sarah Elkins |  |  | Y |
| Shine Jacob |  | ESAC |  |
| Ulli Wagner |  | SAIC-F | Y |
| Xiaopeng Bian |  | NCI |  |
| Yeon Choi |  | TerpSys | Y |

# Meeting Location

Building: N/A

Conference Room: N/A

Conference Line: 1-800-366-7242 pc: 75 811 08

Web Address: <https://cbiit.webex.com/cbiit/j.php?J=730765804&PW=NM2M0NTEwNjc0>

Meeting Number: 730 765 804

Meeting Password: caA\_caI

# Meeting Start

Meeting Schedule Start: 2:00pm

Meeting Actual Start: 2:00pm

# Agenda

* OSDI:
  + Updating AHP builds: Short-term svn solution did not work inside the NIH network. Sarah Elkins is working on the git solution in the caArray Dev tier AHP environment. A static git mirror has been set up and the workflow has been tested successfully. Sarah is ready to deploy the code. Should be ready by Thursday for dev team testing of the AHP builds, but will involve a manual request to refresh the git mirror. A process for automatic update of the git mirror is expected to be set up in a week.
* Ongoing Development:
  + Section 508 compliance issues are being addressed in both applications. Waiting on Dev tier availability to run a new scan and verify.
  + caIntegrator appscan issues fixed and will need a full scan. Waiting on Dev tier availability to run the appscan. The appscan request is on the queue and has been put on hold until we are ready.
* User Support:
  + TRANSCEND: Our team is supporting Ye Wu as he reinstalls the apps in SSO mode. He is working with the UCSF system administrator to ensure that they hook up their CAS server to their OpenDS instance. Tabitha's suggestions for User's Guide improvements have been consolidated and entered into Jira. Installation Guide improvements are being consolidated.
  + Garvan Institute: Derrick's institute currently has three LDAP servers for redundancy, and he would like the LDAP settings in install.properties to support multiple LDAP URLs. (ARRAY-2638) We will suggest a code contribution.
* Update from Systems team: Systems team has reviewed the caIntegrator project plan.
* Update from Documentation team: None.
* Update from App Support: None.

# Meeting End

# Meeting Schedule End: 3:00pm

Meeting Actual End: 2:30pm

# Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| **Action** | **Assigned To** | **Date Created** | **Status** |
| 63. Work with QA and Systems teams on estimates/project plan. | Rashmi/Shine |  | Complete |
| 67. Put in a request to Clint's team to archive caintegrator-info.nci.nih.gov. | Ulli |  | In Progress |
| 70. Support from System team for OSDI | Juli |  | Complete |

# Decisions Made

# Next Meeting

Next Meeting: Online; 3/5/2013 2:00PM-3:00PM