*CAaRRAY/CAintegrator*

Meeting Minutes

Meeting Date: 03/05/2013

Meeting Location: Online/Remote

Approval:

Recorded By: Rashmi Srinivasa

# Attendance

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Title** | **Organization** | **Present** |
| Abe Evans |  | 5AM |  |
| Brian Hughes |  | Terpsys |  |
| Cuong Nguyen |  | Terpsys |  |
| Don Swan |  |  |  |
| Henry Schaefer |  | ESAC |  |
| Ishwar Chandramouliswaran |  | NCI |  |
| Jacob Mensah |  | Terpsys |  |
| Jill Hadfield |  | NCI |  |
| JJ Pan |  | NCI |  |
| Juli Klemm |  | NCI |  |
| Larry Brem |  | SAIC-F |  |
| Marina Omelchenko |  | ESAC |  |
| Mervi Heiskanen |  | NCI |  |
| Rashmi Srinivasa |  | 5AM |  |
| Sarah Elkins |  |  |  |
| Shine Jacob |  | ESAC |  |
| Ulli Wagner |  | SAIC-F |  |
| Xiaopeng Bian |  | NCI |  |
| Yeon Choi |  | TerpSys |  |

# Meeting Location

Building: N/A

Conference Room: N/A

Conference Line: 1-800-366-7242 pc: 75 811 08

Web Address: <https://cbiit.webex.com/cbiit/j.php?J=730765804&PW=NM2M0NTEwNjc0>

Meeting Number: 730 765 804

Meeting Password: caA\_caI

# Meeting Start

Meeting Schedule Start: 2:00pm

Meeting Actual Start: 2:00pm

# Agenda

* OSDI:
  + Updating AHP builds to use git is being tested on the Dev tier: https://system-requests-test.nci.nih.gov:7443/jira/browse/TASKMGT-5731
  + Remaining items: Setting this up in the Production AntHill Pro environment; and establishing a process for automatic nightly updates of the code from GitHub.
  + A ticket has been submitted for the caIntegrator AHP update as well, and will be worked on after the caArray setup is complete.
* Ongoing Development:
  + Last Section 508 compliance issue is being addressed in caArray and is expected to be completed today. Changes complete on caIntegrator, and waiting on Dev tier availability to run a new scan and verify.
  + caIntegrator appscan issues fixed and will need a full scan. Waiting on Dev tier availability to run the appscan. The appscan request is on the queue and has been put on hold until we are ready.
  + Replacement of caBIO with BioDbNet is in progress, but some queries are not supported.
* User Support:
  + TRANSCEND: Our team is supporting Ye Wu as he troubleshoots the apps in SSO mode. Installation is complete, but caIntegrator user registration is currently not working. Installation Guide improvements are being consolidated.
* Update from Systems team:
* Update from Documentation team:
* Update from App Support:

# Meeting End

# Meeting Schedule End: 3:00pm

Meeting Actual End:

# Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| **Action** | **Assigned To** | **Date Created** | **Status** |
| 67. Put in a request to Clint's team to archive caintegrator-info.nci.nih.gov. | Ulli |  | In Progress |

# Decisions Made

# Next Meeting

Next Meeting: Online; 3/12/2013 2:00PM-3:00PM