*CAaRRAY/CAintegrator*

Meeting Minutes

Meeting Date: 03/05/2013

Meeting Location: Online/Remote

Approval:

Recorded By: Rashmi Srinivasa

# Attendance

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Title** | **Organization** | **Present** |
| Abe Evans |  | 5AM | Y |
| Brian Hughes |  | Terpsys | Y |
| Cuong Nguyen |  | Terpsys | Y |
| Don Swan |  | TerpSys | Y |
| Henry Schaefer |  | ESAC |  |
| Ishwar Chandramouliswaran |  | NCI |  |
| Jacob Mensah |  | Terpsys | Y |
| Jill Hadfield |  | NCI | Y |
| JJ Pan |  | NCI | Y |
| Juli Klemm |  | NCI |  |
| Larry Brem |  | SAIC-F |  |
| Marina Omelchenko |  | ESAC | Y |
| Mervi Heiskanen |  | NCI | Y |
| Rashmi Srinivasa |  | 5AM | Y |
| Sarah Elkins |  | TerpSys | Y |
| Shine Jacob |  | ESAC | Y |
| Ulli Wagner |  | SAIC-F |  |
| Xiaopeng Bian |  | NCI |  |
| Yeon Choi |  | TerpSys | Y |

# Meeting Location

Building: N/A

Conference Room: N/A

Conference Line: 1-800-366-7242 pc: 75 811 08

Web Address: <https://cbiit.webex.com/cbiit/j.php?J=730765804&PW=NM2M0NTEwNjc0>

Meeting Number: 730 765 804

Meeting Password: caA\_caI

# Meeting Start

Meeting Schedule Start: 2:00pm

Meeting Actual Start: 2:00pm

# Agenda

* OSDI:
  + Updating AHP builds to use git has been tested on the caArray Dev tier: https://system-requests-test.nci.nih.gov:7443/jira/browse/TASKMGT-5731
  + Remaining items: Establishing a process for automatic nightly updates of the code from GitHub; Setting up a QA track.
  + A ticket has been submitted for the caIntegrator AHP update as well, and will be worked on after the caArray setup is complete.
* Ongoing Development:
  + Last Section 508 compliance issue is being addressed in caArray today. Changes complete on caIntegrator, and waiting on Dev tier availability to run a new scan and verify.
  + caIntegrator appscan issues fixed and will need a full scan. Waiting on Dev tier availability to run the appscan. The appscan request is on the queue and has been put on hold until we are ready.
  + Replacement of caBIO with BioDbNet is in progress, but gene search by keyword is not supported and will not be available in the new version. (Will include this note in the release notes.)
  + JJ will review the project plans.
* User Support:
  + TRANSCEND: Our team is supporting Ye Wu in troubleshooting the apps in SSO mode. Installation is complete, but CAS authentication is currently not working due to the security certificate not being found. Installation Guide improvements are being consolidated.
* Update from Systems team: None
* Update from Documentation team: Jill will send the correct context-sensitive help links to Abe and Shine. She will also look into the caArray User's Guide improvement recommendations from UCSF.
* Update from App Support: None

# Meeting End

# Meeting Schedule End: 3:00pm

Meeting Actual End: 2:25pm

# Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| **Action** | **Assigned To** | **Date Created** | **Status** |
| 67. Put in a request to Clint's team to archive caintegrator-info.nci.nih.gov. | Ulli |  | In Progress |

# Decisions Made

# Next Meeting

Next Meeting: Online; 3/12/2013 2:00PM-3:00PM