*CAaRRAY/CAintegrator*

Meeting Minutes

Meeting Date: 03/12/2013

Meeting Location: Online/Remote

Approval: DRAFT

Recorded By: Rashmi Srinivasa

# Attendance

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Title** | **Organization** | **Present** |
| Abe Evans |  | 5AM |  |
| Brian Hughes |  | Terpsys | Y |
| Cuong Nguyen |  | Terpsys | Y |
| Don Swan |  | TerpSys | Y |
| Henry Schaefer |  | ESAC |  |
| Ishwar Chandramouliswaran |  | NCI |  |
| Jacob Mensah |  | Terpsys | Y |
| Jill Hadfield |  | NCI | Y |
| JJ Pan |  | NCI | Y |
| Juli Klemm |  | NCI | Y |
| Larry Brem |  | SAIC-F |  |
| Marina Omelchenko |  | ESAC | Y |
| Mervi Heiskanen |  | NCI | Y |
| Rashmi Srinivasa |  | 5AM | Y |
| Sarah Elkins |  | TerpSys | Y |
| Shine Jacob |  | ESAC | Y |
| Sudha Chudamani |  | SAIC-F | Y |
| Ulli Wagner |  | SAIC-F | Y |
| Xiaopeng Bian |  | NCI |  |
| Yeon Choi |  | TerpSys |  |

# Meeting Location

Building: N/A

Conference Room: N/A

Conference Line: 1-800-366-7242 pc: 75 811 08

Web Address: <https://cbiit.webex.com/cbiit/j.php?J=730765804&PW=NM2M0NTEwNjc0>

Meeting Number: 730 765 804

Meeting Password: caA\_caI

# Meeting Start

Meeting Schedule Start: 2:00pm

Meeting Actual Start: 2:00pm

# Agenda

* OSDI:
  + Updating AHP builds to use git:
    - Established a process for automatic nightly updates of the code from GitHub; caArray Dev tier testing complete.
    - Set up complete on the caArray QA tier. Testing and troubleshooting in progress.
    - caIntegrator Dev tier and caArray STAGE will be next.
    - Open question re: when write access to the old ncisvn repository should be turned off.
* Ongoing Development:
  + 100% Section 508 compliance verified on caArray Dev tier. Changes complete on caIntegrator, and waiting on Dev tier availability to run a new scan and verify.
  + caIntegrator appscan issues fixed and will need a full scan. Waiting on Dev tier availability to run the appscan. The appscan request is on the queue and has been put on hold until we are ready.
  + Replacement of caBIO with BioDbNet: Initial implementation being peer-reviewed. Demo next week.
  + JJ, Juli, Mervi and Sudha reviewed the project plans. Plan is to go with 2 releases. The SAIC-F QA team may be able to help with caArray performance testing.
* User Support:
  + TRANSCEND: Our team is supporting Ye Wu in troubleshooting the apps in SSO mode. Investigating inability to register a new user in caArray. Installation Guide improvements are being consolidated.
* Update from Systems team:
* Update from Documentation team:
* Update from App Support:

# Meeting End

# Meeting Schedule End: 3:00pm

Meeting Actual End: 3:00pm

# Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| **Action** | **Assigned To** | **Date Created** | **Status** |
| 67. Put in a request to Clint's team to archive caintegrator-info.nci.nih.gov. | Ulli |  | In Progress |

# Decisions Made

# Next Meeting

Next Meeting: Online; 3/19/2013 2:00PM-3:00PM