*CAaRRAY/CAintegrator*

Meeting Minutes

Meeting Date: 03/19/2013

Meeting Location: Online/Remote

Approval:

Recorded By: Rashmi Srinivasa

# Attendance

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Title** | **Organization** | **Present** |
| Abe Evans |  | 5AM |  |
| Brian Hughes |  | Terpsys |  |
| Cuong Nguyen |  | Terpsys |  |
| Don Swan |  | TerpSys |  |
| Henry Schaefer |  | ESAC |  |
| Ishwar Chandramouliswaran |  | NCI |  |
| Jacob Mensah |  | Terpsys |  |
| Jill Hadfield |  | NCI |  |
| JJ Pan |  | NCI |  |
| Juli Klemm |  | NCI |  |
| Larry Brem |  | SAIC-F |  |
| Marina Omelchenko |  | ESAC |  |
| Mervi Heiskanen |  | NCI |  |
| Rashmi Srinivasa |  | 5AM |  |
| Sarah Elkins |  | TerpSys |  |
| Shine Jacob |  | ESAC |  |
| Sudha Chudamani |  | SAIC-F |  |
| Ulli Wagner |  | SAIC-F |  |
| Xiaopeng Bian |  | NCI |  |
| Yeon Choi |  | TerpSys |  |

# Meeting Location

Building: N/A

Conference Room: N/A

Conference Line: 1-800-366-7242 pc: 75 811 08

Web Address: <https://cbiit.webex.com/cbiit/j.php?J=730765804&PW=NM2M0NTEwNjc0>

Meeting Number: 730 765 804

Meeting Password: caA\_caI

# Meeting Start

Meeting Schedule Start: 2:00pm

Meeting Actual Start: 2:00pm

# Agenda

* OSDI:
  + Updating AHP builds to use git:
    - caArray: QA tier setup complete; waiting for Sudha's approval to deploy to STAGE and test.
    - caIntegrator: Dev tier setup in progress.
    - Request submitted to make caArray ncisvn repository read-only.
* Ongoing Development:
  + 100% Section 508 compliance changes complete on caIntegrator, and waiting on Dev tier availability to run a new scan and verify.
  + caIntegrator appscan issues fixed and will need a full scan. Waiting on Dev tier availability to run the appscan. The appscan request is on the queue and has been put on hold until we are ready.
  + Replacement of caBIO with BioDbNet: Implementation complete, but fixing a few issues. Demo next week.
* User Support:
  + TRANSCEND: SSO setup is finally complete.
* Update from Systems team:
* Update from Documentation team:
* Update from App Support:

# Meeting End

# Meeting Schedule End: 3:00pm

Meeting Actual End:

# Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| **Action** | **Assigned To** | **Date Created** | **Status** |
| 67. Put in a request to Clint's team to archive caintegrator-info.nci.nih.gov. | Ulli |  | Complete |

# Decisions Made

# Next Meeting

Next Meeting: Online; 3/26/2013 2:00PM-3:00PM