*CAaRRAY/CAintegrator*

Meeting Minutes

Meeting Date: 03/26/2013

Meeting Location: Online/Remote

Approval: DRAFT

Recorded By: Rashmi Srinivasa

# Attendance

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Title** | **Organization** | **Present** |
| Abe Evans |  | 5AM | Y |
| Brian Hughes |  | Terpsys | Y |
| Cuong Nguyen |  | Terpsys | Y |
| Don Swan |  | TerpSys |  |
| Henry Schaefer |  | ESAC |  |
| Ishwar Chandramouliswaran |  | NCI |  |
| Jacob Mensah |  | Terpsys |  |
| Jill Hadfield |  | NCI | Y |
| JJ Pan |  | NCI | Y |
| Juli Klemm |  | NCI | Y |
| Larry Brem |  | SAIC-F |  |
| Marina Omelchenko |  | ESAC | Y |
| Mervi Heiskanen |  | NCI | Y |
| Mike Hunter |  | 5AM | Y |
| Rashmi Srinivasa |  | 5AM | Y |
| Sarah Elkins |  | TerpSys | Y |
| Shine Jacob |  | ESAC | Y |
| Sudha Chudamani |  | SAIC-F |  |
| Ulli Wagner |  | SAIC-F | Y |
| Xiaopeng Bian |  | NCI |  |
| Yeon Choi |  | TerpSys | Y |

# Meeting Location

Building: N/A

Conference Room: N/A

Conference Line: 1-800-366-7242 pc: 75 811 08

Web Address: <https://cbiit.webex.com/cbiit/j.php?J=730765804&PW=NM2M0NTEwNjc0>

Meeting Number: 730 765 804

Meeting Password: caA\_caI

# Meeting Start

Meeting Schedule Start: 2:00pm

Meeting Actual Start: 2:00pm

# Agenda

* OSDI: Updating AHP builds to use git:
  + caArray: STAGE tier setup complete, and deployment is being tested.
  + caIntegrator: Dev tier setup in progress.
* Ongoing Development:
  + caArray: Performance evaluation in progress.
  + caIntegrator: Demo of replacement of caBIO with BioDbNet. Brainstorming needed to handle case-sensitivity of the search. Also investigate auto-complete or help for pathways, and do a mockup.
  + caIntegrator: Waiting on Dev tier availability to verify 100% Section 508 compliance and appscan fixes.
* User Support:
  + TRANSCEND: SSO setup being tested by Tabitha.
* Update from Systems team: caIntegrator PROD had to be restarted due to a heap space error.
* Update from Documentation team: None
* Update from App Support: None

# Meeting End

# Meeting Schedule End: 3:00pm

Meeting Actual End: 2:46pm

# Action Items

The latest state of all action items is always available here: https://github.com/NCIP/caarray-docs/blob/master/project\_management/caArray\_caIntegrator\_Action\_Items.xlsx

|  |  |  |  |
| --- | --- | --- | --- |
| **Action** | **Assigned To** | **Date Created** | **Status** |
| 74. Follow up with Sudha and Sichen to get approval to deploy the latest caArray tag to STAGE in order to test the AntHill Pro setup for OSDI. | Marina and JJ |  | Complete |

# Decisions Made

# Next Meeting

Next Meeting: Online; 4/2/2013 2:00PM-3:00PM