*CAaRRAY/CAintegrator*

Meeting Minutes

Meeting Date: 04/23/2013

Meeting Location: Online/Remote

Approval:

Recorded By: Michael Hunter

# Attendance

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Title** | **Organization** | **Present** |
| Abe Evans-El |  | 5AM | X |
| Brian Hughes |  | Terpsys | X |
| Cuong Nguyen |  | Terpsys | X |
| Don Swan |  | Terpsys |  |
| Henry Schaefer |  | ESAC |  |
| Ishwar Chandramouliswaran |  | NCI |  |
| Jacob Mensah |  | Terpsys | X |
| Jill Hadfield |  | NCI |  |
| JJ Pan |  | NCI | X |
| Juli Klemm |  | NCI | X |
| Larry Brem |  | SAIC-F |  |
| Marina Omelchenko |  | ESAC | X |
| Mervi Heiskanen |  | NCI |  |
| Mike Hunter |  | 5AM |  |
| Sarah Elkins |  | TerpSys |  |
| Shine Jacob |  | ESAC | X |
| Sudha Chudamani |  | SAIC-F |  |
| Ulli Wagner |  | SAIC-F | X |
| Xiaopeng Bian |  | NCI |  |
| Yeon Choi |  | TerpSys |  |

# Meeting Location

Building: N/A

Conference Room: N/A

Conference Line: 1-800-366-7242 pc: 75 811 08

Web Address: <https://cbiit.webex.com/cbiit/j.php?ED=212705637&UID=1338641927&PW=NNjhmYWEzOGQ0&RT=MiMxMQ%3D%3D>

Meeting Number: 739 041 806

Meeting Password: caA\_caI

# Meeting Start

Meeting Schedule Start: 2:00pm

Meeting Actual Start: 2:02pm

# Agenda

* OSDI: Updating AHP builds to use GitHub:
  + caArray:
    - PRODUCTION is updated.
    - Winston discovered there is a lag of up to a day between code being pushed to GitHub and the same code being available on the mirror for DEV. He’s working with Sarah to come up with a solution for those times when he needs to push code to DEV.
  + caIntegrator: Will request to start on PRODUCTION this week.
    - Bit of confusion about who was making the request from last week – Abe will make the request this week.
  + Both are migrated off of Subversion
    - Per JJ’s request, Systems moved caIntegrator’s repository to read-only
* Ongoing Development:
  + caArray:
    - Systems confirmed that the high memory utilization only occurs on the CURATION tier, so we’ve closed issue ARRAY-2610.
    - QA testing for 2.5.1 RC1:
      * Marina successfully tested the performance improvement while an imported fileset is being split into individual jobs*.*
      * All manual and automated regression testing is complete.
      * Appscan requested for QA tier.
      * Section 508 Tests will be run on QA, either before or after the Appscan.
  + caIntegrator:
    - Appscan on the DEV tier came back clean.
    - QA on RC1 will start in earnest two weeks from now.
    - Shine has updated the project plan
      * Release may move back to July
* User Support:
  + TRANSCEND: After remapping the samples and reloading the study, Tabitha found that one experiment no longer had data. Winston and Ye are working with her to figure out why the data is missing.
  + Christopher Dubay: Removing an unrecognized ‘caArray2:’ prefix in Christopher’s my.ini file resolved the issue.
* Update from Systems team:
  + caIntegrator: RE Marina’s request for support for UPT
    - UPT instance may be out of sync with caIntegrator
    - Abe will work with Systems tomorrow to resolve
* Update from Documentation team:
* Update from App Support:
  + Is there a mouse astrocytoma study in caIntegrator?
    - Sunny Jansen created the study while employed at SAIC-F
    - Shine recalls the study possibly being entered into its own instance

# Meeting End

# Meeting Schedule End: 3:00pm

Meeting Actual End: 2:15pm

# Action Items

The latest state of all action items is always available here: https://github.com/NCIP/caarray-docs/blob/master/project\_management/caArray\_caIntegrator\_Action\_Items.xlsx

|  |  |  |  |
| --- | --- | --- | --- |
| **Action** | **Assigned To** | **Date Created** | **Status** |
| 78. Get back to Brian Hughes about the mouse astrocytoma study in caIntegrator | Shine Jacob | 4/23/2013 | Assigned |
| 79. Work with Systems to resolve the UPT-caIntegrator issues Marina reported | Abe Evans-El | 4/23/2013 | Assigned |
| 80. Request gitHub integration with AntHill Pro on caIntegrator PRODUCTION tier. | Abe Evans-El | 4/23/2013 | Assigned |

# Decisions Made

# Next Meeting

Next Meeting: Online; 4/30/2013 2:00PM-3:00PM