*CAaRRAY/CAintegrator*

Meeting Minutes

Meeting Date: 04/30/2013

Meeting Location: Online/Remote

Approval:

Recorded By: Michael Hunter

# Attendance

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Title** | **Organization** | **Present** |
| Abe Evans-El |  | 5AM |  |
| Brian Hughes |  | Terpsys |  |
| Cuong Nguyen |  | Terpsys |  |
| Don Swan |  | Terpsys |  |
| Henry Schaefer |  | ESAC |  |
| Ishwar Chandramouliswaran |  | NCI |  |
| Jacob Mensah |  | Terpsys |  |
| Jill Hadfield |  | NCI |  |
| JJ Pan |  | NCI |  |
| Juli Klemm |  | NCI |  |
| Larry Brem |  | SAIC-F |  |
| Marina Omelchenko |  | ESAC |  |
| Mervi Heiskanen |  | NCI |  |
| Mike Hunter |  | 5AM |  |
| Sarah Elkins |  | TerpSys |  |
| Shine Jacob |  | ESAC |  |
| Sudha Chudamani |  | SAIC-F |  |
| Ulli Wagner |  | SAIC-F |  |
| Xiaopeng Bian |  | NCI |  |
| Yeon Choi |  | TerpSys |  |

# Meeting Location

Building: N/A

Conference Room: N/A

Conference Line: N/A – Cancelled, status notes only for this week

# Meeting Start

Meeting Schedule Start: 2:00pm

Meeting Actual Start: N/A

# Agenda

* OSDI: Updating AHP builds to use GitHub:
  + caArray:
    - Winston and Sarah came up with a solution for pushing code to DEV, when needed.
  + caIntegrator: Will request to start on PRODUCTION this week.
    - Abe requested that PRODUCTION be updated.
* Ongoing Development:
  + caArray:
    - QA testing for 2.5.1 RC1:
      * Manual and automated regression testing is complete.
      * Installer testing is complete.
      * Appscan completed on QA tier – no critical vulnerabilities.
      * Section 508 scan completed on QA tier – still evaluating results.
  + caIntegrator:
    - Appscan on the DEV tier came back clean.
    - QA on RC1 will start in earnest a week from now.
    - Shine has updated the project plan
      * Release may move back to July
* User Support:
  + TRANSCEND: Winston and Tabitha found that her data is not actually missing from caArray (she had been clicking on the wrong tab so she couldn't see it). Everything looks fine in terms of users, permissions, and data in caArray. However, she is having issues mapping the data over to caIntegrator, which is currently unable to connect to the caArray server. It may be a network issue. Abe is looking into it.
* Update from Systems team:
* Update from Documentation team:
* Update from App Support:

# Meeting End

# Meeting Schedule End: 3:00pm

Meeting Actual End: N/A

# Action Items

The latest state of all action items is always available here: https://github.com/NCIP/caarray-docs/blob/master/project\_management/caArray\_caIntegrator\_Action\_Items.xlsx

|  |  |  |  |
| --- | --- | --- | --- |
| **Action** | **Assigned To** | **Date Created** | **Status** |
| 78. Get back to Brian Hughes about the mouse astrocytoma study in caIntegrator | Shine Jacob | 4/23/2013 | Assigned |
| 79. Work with Systems to resolve the UPT-caIntegrator issues Marina reported | Abe Evans-El | 4/23/2013 | Assigned |
| 80. Request gitHub integration with AntHill Pro on caIntegrator PRODUCTION tier. | Abe Evans-El | 4/23/2013 | Assigned |

# Decisions Made

# Next Meeting

Next Meeting: Online; 4/30/2013 2:00PM-3:00PM