*CAaRRAY/CAintegrator*

Meeting Minutes

Meeting Date: 05/21/2013

Meeting Location: Online/Remote

Approval:

Recorded By: Michael Hunter

# Attendance

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Title** | **Organization** | **Present** |
| Abe Evans-El |  | 5AM |  |
| Brian Hughes |  | Terpsys |  |
| Cuong Nguyen |  | Terpsys | X |
| Don Swan |  | Terpsys |  |
| Henry Schaefer |  | ESAC |  |
| Ishwar Chandramouliswaran |  | NCI |  |
| Jacob Mensah |  | Terpsys | X |
| Jill Hadfield |  | NCI |  |
| JJ Pan |  | NCI | X |
| Juli Klemm |  | NCI |  |
| Larry Brem |  | SAIC-F |  |
| Marina Omelchenko |  | ESAC | X |
| Mervi Heiskanen |  | NCI | X |
| Mike Hunter |  | 5AM | X |
| Sarah Elkins |  | TerpSys |  |
| Shine Jacob |  | ESAC |  |
| Sudha Chudamani |  | SAIC-F |  |
| Ulli Wagner |  | SAIC-F | X |
| Xiaopeng Bian |  | NCI |  |
| Yeon Choi |  | TerpSys |  |

# Meeting Location

Building: N/A

Conference Line: 1-800-366-7242 pc: 75 811 08

Web Address: <https://cbiit.webex.com/cbiit/j.php?ED=212705637&UID=1338641927&PW=NNjhmYWEzOGQ0&RT=MiMxMQ%3D%3D>

Meeting Number: 739 041 806

Meeting Password: caA\_caI

# Meeting Start

Meeting Schedule Start: 2:00pm

Meeting Actual Start: 2:03pm

# Agenda

* OSDI: Updating AHP builds to use GitHub:
  + caArray:
    - Mike contacted Sarah to confirm STAGING and TRAINING are done.
      * Mike will follow up with Sarah Wednesday if he doesn’t hear back today.
      * If either or both of STAGING and TRAINING need to be updated still, Mike will submit the requests.
  + caIntegrator:
    - PRODUCTION update is in progress.
      * Abe updated the PTE as requested and is waiting for word that PRODUCTION has been updated.
* Ongoing Development:
  + caArray:
    - The [iteration that ended yesterday](https://wiki.nci.nih.gov/display/caArray2project/2.5.2+M3) focused on fixing an issue with the upgrader ([ARRAY-2622](https://tracker.nci.nih.gov/browse/ARRAY-2622))
      * Although we accounted for Winston’s training time (3 days this iteration), the upgrader issue turned out to be larger than expected, so it was not completely fixed during the iteration.
        + The upgrader is still calling old BDA stuff and it appears that it hasn’t been touched since before the JBoss 5.1 upgrade.
        + Most/all of it will need to be updated to get it working again. Winston knows what needs to be done - it’s just a matter of dedicating the time.
      * This issue has been moved back to the backlog until after the iteration that begins today.
    - The [iteration that begins today](https://wiki.nci.nih.gov/display/caArray2project/2.5.2+M4) is focused on fixing issues that prevent large imports with no MAGE-TAB file from completing successfully ([ARRAY-2653](https://tracker.nci.nih.gov/browse/ARRAY-2653) / [ARRAY-2654](https://tracker.nci.nih.gov/browse/ARRAY-2654)) and the text and link updates to the homepage ([ARRAY-2656](https://tracker.nci.nih.gov/browse/ARRAY-2656)).
    - QA testing for 2.5.1 is complete except for regression testing the fixes in the current iteration.
    - We’ll request that an appscan be run when the issues in this iteration are fixed.
  + caIntegrator:
    - QA testing for 1.4.1 RC1:
      * 43/89 regression tests completed so far
        + 36 passed
        + 7 failed
      * Completed functional testing for the BioDBNet integration.
    - Section 508 scan will be run this week.
    - In the [iteration that completed yesterday](https://wiki.nci.nih.gov/display/caIntegrator/v1.4.1+-+RC3), Abe fixed some bugs caught in QA:
      * + [CAINT-1277](https://tracker.nci.nih.gov/browse/CAINT-1277) - Incorrect warning during gene expression searches
        + [CAINT-1286](https://tracker.nci.nih.gov/browse/CAINT-1286) - Incorrect support links
    - In the [iteration that started today](https://wiki.nci.nih.gov/display/caIntegrator/v1.4.1+-+RC4), Abe is focused on fixing any new defects from QA, removing caBIG verbiage, and improving performance:
      * [CAINT-1287](https://tracker.nci.nih.gov/browse/CAINT-1287) – Not able to run GISTIC grid
      * [CAINT-1285](https://tracker.nci.nih.gov/browse/CAINT-1285) – Some studies show in “Manage Platforms” but not in “Manage Studies” page
      * [CAINT-1288](https://tracker.nci.nih.gov/browse/CAINT-1288) – Remove references to caBig
      * [CAINT-1289](https://tracker.nci.nih.gov/browse/CAINT-1289) – Deleted studies sometimes still show up under platforms
      * [CAINT-1282](https://tracker.nci.nih.gov/browse/CAINT-1282) – Improve performance of various searches
    - A new release candidate will be created after this iteration completes and a second appscan will be requested after Marina regression tests the fixes.
* User Support:
  + TRANSCEND: Abe and Tabitha are scheduling time to get together today to wrap up any lingering questions she may have.
    - Abe will ask Tabitha for any usability and performance feedback that she may have for us now. He also recommended that we
* Update from Systems team: None.
* Update from Documentation team: None.
* Update from App Support: None.
* Ye Wu – user experience comments and suggestions:
  + Installation perspective
    - Individual project install documentation is straightforward
    - Main issue: UCSF has special environments that
      * Private/public IP mapping caused a lot of integration issues
      * Requirement to use SSO – was tested, but didn’t mirror their environment, which led to issues
    - A lot of information in the documentation refers to external documentation that the team doesn’t own/control and the external documentation didn’t provide enough information to finish installing
      * Team met to discuss
    - caArray and caIntegrator have their own installation steps – suggest to have one place for SSO installation information instead of maintaining separately in both sets of documentation
    - Installation parameter level (Ye did a commandline install) – some parameters are not consistent between the two sets of install documentation
      * Some different for SSO (Abe/Winston working on it)
    - Would like to have a table at the beginning of the install documentation that outlines the roles and responsibilities required to install/configure the applications

# Meeting End

# Meeting Schedule End: 3:00pm

Meeting Actual End: 2:27pm

# Action Items

The latest state of all action items is always available here: <https://github.com/NCIP/caarray-docs/blob/master/project_management/caArray_caIntegrator_Action_Items.xlsx>

|  |  |  |  |
| --- | --- | --- | --- |
| **Action** | **Assigned To** | **Date Created** | **Status** |
| 79. Work with Systems to resolve the UPT-caIntegrator issues Marina reported | Abe Evans-El | 4/23/2013 | Complete |
| 80. Request gitHub integration with AntHill Pro on caIntegrator PRODUCTION tier. | Abe Evans-El | 4/23/2013 | In Progress |
| 81. Confirm that all caArray tiers now have gitHub integration with AntHill Pro configured. | Mike Hunter | 5/7/2013 | In Progress |
| 82. Hold meeting with Juli Klemm, Ulli Wagner, and JJ Pan to plan the caArray 2.5.3 release. | Mike Hunter | 5/14/2013 | Assigned |
| 83. Run Section 508 scan on caIntegrator QA Tier. | Mike Hunter | 5/14/2013 | Assigned |
| 84. Follow up with Sarah Elkins on the status of updating AHP on caArray STAGE and TRAINING to use GitHub. | Mike Hunter | 5/14/2013 | In Progress |
| 85. Contact Eva Shalley to find out if TRANSCEND plans to upgrade to the next release of caIntegrator. | Mike Hunter | 5/14/2013 | In Progress |
| 86. Invite Laxmi Lolla or Ye Wu to attend an upcoming status meeting to share her feedback and recommendations regarding usability and performance. | Ulli Wagner | 5/14/2013 | Complete |
| 87. Clean up the backlog of issues in Jira for caIntegrator. | Mervi/Shine/Mike | 5/21/2013 | In Progress |

# Decisions Made

# Next Meeting

Next Meeting: Online; 5/28/2013 2:00PM-3:00PM